Proposal EAM Implementation for (Customer Name)

| Client Name: (Customer Name) |  | Document No: <DOCUMENT_NO> |  |
| --- | --- | --- | --- |
| Submission Date: <SUBMISSION_DATE> |  | Document Version: V1.0 |  |

Point of Contact:

Sharjeel Siddiqui

Contact: +966 56 585 6823

Email: sharjeel.siddiqui@craveinfotech.com

Vishal Verma

Contact: +49 160 908 19625

Email: vishal.verma@craveinfotech.com

Crave InfoTech

H.O.: 2035 Lincoln Highway Suite: 3008D Edison, NJ- 08817, USA

India office

STPI Building, Hinjewadi phase1, Pune 411057

Index

1.	Executive Summary	4

2.	About Crave InfoTech	5

3.	About #CUSTNAME	6

4.	Project Scope	7

4.1	Introduction	7

4.2	Proposed Migration Approach Under Migration Factory Program	7

4.3	PIPO Assessment Results & Observation	8

4.3.1	Migration Assessment Analysis – ICOs with T-shirt Sizing	8

4.3.2	Migration Assessment Analysis – Adapter Summary	8

4.3.3	Key Considerations for Migration	8

4.4	Migration Project Realisation Scope	9

4.4.1	Solution Overview	9

4.4.2	Integration Suite Architecture	9

4.4.3	Pre-requisites & Key Assumptions	10

4.4.4	Out of Scope	10

4.4.5	Project Documents Deliverables	10

4.4.6	Bill of Material	11

4.4.7	RACI Matrix	11

5.	Project Delivery Approach	12

5.1	Project Organization Structure:	12

5.2	Project Resource Planning (Staffing)	13

5.3	Product Implementation Methodology:	14

5.4	Communication Plan	14

5.5	Issue Resolution and Escalation Procedure	15

5.6	Change Management Process	17

6.	Resource allocation, Timelines and Commercials	19

6.1	Resource Allocation	19

6.2	Project Delivery Timelines	19

6.3	Payment terms	20

7.	Sign Off	21

8.	Key Assumptions	22

8.1	Dependency on Client	22

8.1.1	IT and Infrastructure	22

8.1.2	Network and Connectivity	22

8.1.3	Customer responsibility during the implementation	22

8.2	Other Assumptions	22

8.3	Intellectual Property Rights	23

8.4	Limitation of Liability	23

8.5	General Provisions	23

# Executive Summary

<EXEC_SUMMARY>

# About Crave InfoTech

<ABOUT_CRAVE>

18+

INC. 5000 America’s Fastest Growing Pvt. Companies

NJBIZ Leaders in Digital Tech 2024

SAP BTP Most Valuable Partner Award

Fast 100 Asian American Business’24

SAP ACE Award 2023

Winner SAP ACE Award

SAP Pinnacle Award Finalist

SAP Hack2build Winner

APPs Validated
By ZEBRA

Awards

Certifications

Partners

50+

100+

55+

25+

Years of providing niche SAP consulting across industries

Pre-packed products specific to enterprise automation use cases

Enterprise customers served globally

SAP Business AI Use cases Built

SAP initiatives delivered globally

# Our Understanding & Solution

<OUR_SOL>

# Project Scope

<PROJECT_SCOPE>

# Project Approach

Project Execution / Implementation Methodology:

Crave InfoTech's implementation methodology has been incorporated with multiple implementation experiences. Our methodology is based on lean principles and adapts to implementation needs.

This section describes our 5-phase implementation methodology covering the activities to be performed in each phase and the deliverables to be produced in those phases.

Implementation Methodology

Project

Planning & Initiation

Design

Thinking

Business Blueprint

Baseline

Configuration

Project

Realization & Testing

UAT and Go

Live

<DELIVERY_APPROACH>

Phase 1: Project Planning and Initiation

During this phase, Crave InfoTech prepares for the resource identification and blocking for the project as project demands. During this phase, the team prepares and conducts a project kick- off meeting and goes through initial planning and preparation for the implementation. The deliverable for this phase will be project charter, detailed project plan and the system landscape

Phase 2: Design Thinking (Business Blueprint and Gap Analysis)

SAP Design Thinking is our unique approach to finding solutions. When the same team meets in the same place and follows the same process, the chances are they will get the same result.

During this phase, requirement workshops are conducted with various key stakeholders to define project objectives, scope, gaps and schedule. The relevant business process scenarios are defined

To document the results gathered during the workshops, the Business Blueprint is created. The deliverable for this phase is the business blueprint document including fit gap analysis. Crave resources will help/be responsible to manage the business expectations to meet the project goals.

Phase 3: Baseline configuration

In this phase the project team will perform baseline configuration of the system to validate the blueprint findings and to start the final configuration. The deliverable of this phase is baseline system and configuration.

Phase 4: Project Realization

The purpose of this phase is to implement all business process requirements based on the Business Blueprint. In this phase the project team will complete all the configuration and customizations as per the blueprint document. The project team will complete the unit testing in preparation for the User Acceptance testing.

Phase 5: User Acceptance Testing and Go-Live

The purpose of this phase is to perform the User acceptance test by the client team members involved in the project. They will validate all the scenarios and the scope defined in the blueprint in preparation for the final preparation.

In this phase, Crave InfoTech will complete final preparation (including user and administrator training, system management and cutover activities) to finalize go-live readiness. Upon successful completion of this phase, the SAP system is ready to be used as a productive environment.

Go-Live is to move from a project-oriented, pre-production environment to live production operations. The most important elements include setting up production support, monitoring system transactions, and optimizing overall system performance.

# Resource Allocation

## Project Organization Structure:

Below diagram shows the overall engagement team structure.  The goal is to provide a single point of accountability between Crave InfoTech and #CUSTNAME for key project activities. Based on the project need, Crave will have the best blend of onsite and offshore resource model to deliver quality solution at optimized cost.

CNP

Project Manager

CNP

Project Manager

Crave Project Manager

CNP Project Manager

CNP

Project Manager

CNP

Project Manager

CNP

Project Manager

Onsite + Offshore Teams as per project needs

The definition of the roles and responsibilities of the team members in the delivery organization including Crave InfoTech and Client Organization, is very critical to the project's success. Sample definition of this R&R is described below:

| Roles &Responsibilities |  |
| --- | --- |
| Role | Key Responsibilities |
| Crave Project Manager | - Single point of contact for all project management activities including commercial and contractual responsibilities of the engagement - Responsible for maintaining (Customer Name) relationship, addressing critical risks for the engagement and project delivery - Point of escalation around any implementation activities |
| Crave Project Leader | - Single point of contact for ensuring service delivery for the engagement |

| Roles &Responsibilities |  |
| --- | --- |
| Role | Key Responsibilities |
|  | - Deliver technical solutions in collaboration with (Customer Name) point of contact - Steer the technical implementation to successful closure - Coordination with offshore/nearshore delivery teams as needed - Reporting daily status to Crave Project Manager |
| Crave Development and Testing Team | - Technical implementation as per requirements and as instructed by the Project Leader - Testing the implementation requirements to best satisfy client needs |

A detailed RACI matrix will also be defined during the Project Initiation phase and a sample is attached below (This is sample plan. The final activity list and the responsibility will depend upon the scope and the responsibility of Crave InfoTech)

| Sr.No. | Activity | (Customer Name) | Crave | Remark |
| --- | --- | --- | --- | --- |
| 1 | Planning and Initiation (Define Phase) |  |  |  |
| 1.1 | Preparation Project Plan | C | R |  |
| 1.2 | Approval of the project plan | R | I |  |
| 1.3 | Necessary amendments | R | I |  |
| 1.4 | Infrastructure readiness and system access | R | I |  |
| 2 | Design Thinking (Design Phase) |  |  |  |
| 2.1 | User Discussion | R | R |  |
| 2.2 | Availability of user for requirement discussion | R | I |  |
| 2.3 | Business Blueprint and Gap Analysis | R | R |  |
| 2.4 | Review and approval of the above document | R | I |  |
| 4. | Baseline Configuration (Deliver Phase) |  |  |  |
| 4.1 | Setup of SAP system | C | R |  |
| 4.2 | Configuration of SAP system | C | R |  |
| 5. | Project Realization (Deliver Phase) |  |  |  |
| 5.1 | Final configuration of the SAP system | C | R |  |
| 5.2 | Enhancement to baseline application | C | R |  |
| 6. | Training (Deliver Phase) |  |  |  |
| 6.1 | Facilities arrangement for training | R | C |  |
| 6.2 | Preparation of the Training Material | C | R |  |
| 6.3 | Making users available for training | R | C |  |
| 6.4 | Conducting training for the Core team (train the trainer) | C | R |  |
| 6.5 | End-User training | R | C |  |
| 7 | Testing |  |  |  |
| 7.1 | Prepare unit test | C | R |  |
| 7.2 | Prepare integration and UAT test | R | C |  |
| 7.3 | Upload/preparation of standard test data. | R | C |  |
| 7.4 | Unit Testing | C | R |  |
| 7.5 | Integration Testing | R | C |  |
| 7.6 | UAT | R | C |  |
| 7.7 | Review Test Data | R | C |  |
| 7.8 | Approval of Test Result | R | C |  |
| 8 | Documentation (Design and Deliver Phase) |  |  |  |
| 8.1 | Prepare System Documentation |  |  |  |
| 8.2 | Review and Approve Documentation | R | C |  |
| 8.3 | End User Documentation | R | C |  |
| 9 | Initial / Master data take-on |  |  |  |
|  | Prepare Actual Data to be upload | R | C |  |
|  | Data Loading | C | R |  |
|  | Verification of Data | R | C |  |
|  | Assistance of Verification of Data | R | C |  |
| 10 | Go Live Run (Cut Over) |  |  |  |
|  | Carry Cut over Activities | R | R |  |
|  | Review Result of Live Run | R | C |  |
|  | Approve and Sign Off | R | C |  |
| 11 | Roll Out & Go-Live Support |  |  |  |
|  | Post-Go-Live Support | C | R |  |
|  | Knowledge Transfer to Support Team | C | R |  |
|  | Lessons Learned | R | I |  |

R-Responsible, A-Accountable, C-Consulted, I-Informed.

## 6.2    Project Resource Planning (Staffing)

During the initiation of the project, Crave InfoTech Project/Program manager identifies the resource needs for the entire duration of the project. The offshore Delivery Manager then blocks the resources as per the staffing plan to ensure there is no resource crunch during the project execution, which helps to ensure the project deliveries are on track.

Below table provides indicative staffing requirements for different project phases that include execution/implementation activities. During project initiation/planning phase, this list will be revisited for any changes.

| Project Phase | Functional Consultant | Technical Consultant | Other (Developer, Tester, PM, UI/UX, ABAP etc.) |
| --- | --- | --- | --- |
| Project Preparation | Yes |  | PM (Crave and (Customer Name)) |
| Business Blueprint/Detailed Design | Yes | Yes | PM, ABAP and UI Developer, Functional (Crave (Customer Name)) |
| Realization- Development | Yes | Yes | PM, ABAP and UI/UX Developer, and Functional (Crave and (Customer Name)) |
| Unit Testing, IQ and OQ | Yes | Yes | PM, ABAP and UI/UX Developer, and Functional (Crave and (Customer Name)) |
| Documentation and user training |  |  | QA/Trainer (Crave and (Customer Name)) |

# Timelines

## Delivery Timelines

This includes all phases from project planning, kickoff, requirements gathering, solution design, system build(s), development, and customization, to rigorous testing and quality assurance. Additionally, it encompasses training, documentation, go-live preparation, and post-go-live support. This uniform timeline ensures that both options are delivered with the same level of thoroughness and attention to detail, tailored to meet your specific inventory management needs.

This schedule pertains to the global template design and implementation of the template for the all the three operations.

<TIMELINES>

# Commercials & Payment Terms

## Estimated Fee Structure

## Software Cost

| Sr No | Particulars | Unit/No. Of Users | Cost in USD |
| --- | --- | --- | --- |
| 1 | SAP S4 HANA 2021/2023 license & AMC to be procured from SAP. | TBD | To be purchased from SAP |
| 2 | SAP S4 HANA 2021/2023 Implementation cost with Localization & customization – Pilot location |  |  |
| 3 | SAP Service & Asset Manager license & AMC to be procured from SAP. | TBD | To be purchased from SAP |
| 4 | SAP Service & Asset Manager –Persona Implementation cost with Localization & customization – Pilot location |  | $434,000 |

## Hardware:

Hardware payment will be along with the PO

Software and implementation:

With this, the proposed payment milestones are as below -

| Sr No | Payment Details | % of the Total Cost |
| --- | --- | --- |
| 1 | Contract Sign off | 20% |
| 2 | Prototype demonstration with completion of above-mentioned scenarios | 20% |
| 3 | After completion of Realization phase | 20% |
| 4 | After UAT completion | 30% |
| 5 | After completion of Hyper care support of 2 weeks | 10% |

## Resource Rate card for any additional efforts

- Onshore: $0 per hour

- Offshore: $0 per hour

## 8.2   Support and Maintenance

As a part of commitment to customers towards the services provided for Software and Hardware, Crave InfoTech's Maintenance and Support Model comprise of –

- Technical assistance for individuals and/or groups

- Troubleshooting of software or Hardware defects for the services provided

- Ongoing software maintenance and application of updates if any.

Crave as a part of AMC will provide support of 80 Hrs per Quarter for bugs and issues. All the new enhancements and change requests will be considered as requirements and will not be part of AMC. However, as a special case, we will do provision of 25% of unutilized quarterly hours that can be used for any CR in the project. For SLA and other terms, the SLA document will be attached with the proposal.

## 8.3    Other Terms

- Prices are exclusive of any taxes.

- This contract and commercial terms are for performing specified tasks. Any continuity of the work order will be discussed with different commercial terms, separately.

- The Application will be developed for English language. For Multilanguage display, the development efforts will be charged extra as per the rate card.

- The Mobile development is considered for Single Native platform (Android). The additional Native development will be charged extra at actual.

- Payment to be processed after submission of Crave invoice as per the MSA

- The cost of the implementation and the enhancement is calculated based upon the onshore/offshore model. All travel, accommodation expenses for the onsite presence for any short duration will be billed at actuals.

# Sign Off

IN WITNESS WHEREOF, Crave InfoTech and #CUSTNAME have each caused this Project SoW to be executed by their respective duly authorized officers as of the Effective Date.

The undersigned agree to the terms of this proposal on behalf of his or her organization or business.

#CUSTNAME			         				Crave InfoTech

By:					           			By:

Authorized Signature 						Authorized Signature

Name	 								Name - Vrushali Nistane

Date: 									Date: <SUBMISSION_DATE>

# Key Assumptions

<KEY_ASSUMPTIONS>