SOW
for
PI/PO Interface Migration

for
Flora Foods

Submitted on - 07 November 2025

Version: 1.0

By:

Crave InfoTech

15 Corporate Place South

Suite 104

Piscataway, NJ-08854

Point of Contact:

Joana Vargas

Contact: +1 917 564 4895

Email: joana.vargas@craveinfotech.com

Shrikant Nistane

Contact: +1 253 241 6704

Email: shrikant.nistane@craveinfotech.com

Kalpana Parekh

Contact: +1 416 688 0297

Email: kalpana.parekh@craveinfotech.com

# Table of Contents

# 1. Executive Summary

Crave InfoTech is pleased to submit proposal for the PI/PO Integration Migration. We greatly appreciate the opportunity to present our vision on how Crave InfoTech will enable HACEB to achieve its stated end-state vision by strategically aligning ourselves to meet HACEB both immediate and longer-term business objectives.

Flora Foods has taken a strategic decision to migrate from SAP PI/PO to SAP Integration Suite.

Crave InfoTech, an SAP partner, a future-ready enterprise (FRE) partner and an SAP BTP migration factory partner believes in empowering enterprises with the right technologies to become truly digital with the help of AI-driven automation & paperless operations. Crave InfoTech, a minority and woman-owned organization is committed to delivering SAP solutions for modern businesses. At Crave InfoTech, innovation is not just a buzzword; it's ingrained in the company's DNA. Our Digital Business Services are positioned to help you build and succeed as an Intelligent Enterprise, accelerating faster value creation through greater agility, focus, and efficiency.

With our vision to drive innovation, deliver value to customers, and positively impact society, we are driven by a passion for innovation and a dedication to excellence. Crave InfoTech is poised to shape the future of digital transformation. With a steadfast focus on customer satisfaction and a relentless pursuit of technological advancement, Crave InfoTech is a trusted advisor, empowering businesses to thrive in the digital age.

We provide:

Advisory services for BTP with Keep Core Clean, Future Ready Enterprise (FRE) Assessment, BTP Security & Governance Assessment

End to End Process Automation using AI and ML, procure to pay, order to cash & approvals, and workflows

BTP – integration suite migration, data & analytics, automation, App dev, and monitoring using Cloud Application Life Cycle Management

SAP EAM offerings along with barcode, QR code, RFID Enablement, AI-powered Predictive Analytics, and Incident Management

Intelligent Warehouse & Supply Chain – BTP-powered mobile app, smart order picking using augmented reality, proof of delivery, last-mile tracking, MRO warehouse automation, and Transport Management.

Awards:

Sustainability:

At Crave InfoTech, we recognize the importance of sustainability in fostering long-term growth, innovation, and responsibility. As a leading player in the IT sector, we are committed to integrating sustainable practices into every aspect of our business. Our approach to sustainability is guided by the principles of environmental stewardship, social responsibility, and economic viability.

Ecovadis Rating for Crave InfoTech

# 2. Objective

## Objective

The primary objectives of this project are: Migrate from the current PI/PO integration Platform to the SAP Integration Suite.

The below table states the interface configuration objects (ICO) which need plan to be migrated.

| No. | Migration of ICOs from SAP PI/PO to SAP Integration Suite as per details below |
| --- | --- |
| 1 | No of Interfaces to be migrated from SAP PI/PO to SAP Integration Suite: 376 |

**Interfaces Configurations Objects (ICOs) are listed in the Appendix

# 3. Scope and Out of Scope

## In Scope:

Migration of interfaces from SAP PI/PO to SAP Integration Suite cloud integration

Total ICOs -376

## Migration Project Prerequisites:

SAP Cloud Connector must be setup, provisioned, sized and is made available by Flora Foods.

Typical tasks to be performed with support by a migration team. SAP Integration Suite tenants are setup, available and configured.

Access to SAP PI/PO system and interfaces will be made available during the project. Flora FoodsTeam needs to provide necessary VPN access to connect to their on-premise system.

Flora Foods IT Team SME to provide additional insight and support for SAP PI/PO landscape

Changes in the PO interfaces (if needed) should be done prior migration starts.

Installing FIGAF Tool for Testing (Optional).

If choose File Adapter availability, Edge Integration Cell is required.

## Assumption:

Flora Foods to provide the access to the system for migration team during the requirement analysis phase.

Flora Foods Team shall identify SPOC for functional/technical clarifications who would be empowered by client to make decisions on behalf of the function they represent SPOC would be made available as per the detailed project plan that will be developed and shared during the Project Preparation phase for this engagement.

UAT is the responsibility of the Amil team All necessary personnel and resources to execute activities associated with testing will be the responsibility of the Flora Foods. Migration team will provide input into the development of the testing strategy.

API already exists and no changes in API is needed for interfaces where there is API based integration

Any change in API will impact the duration of the project.

Source and target systems are made available for development and testing.

Functional and technical specs will be provided during the project kick start.

ABAP work (If required) will be taken care by Flora Foods team.

## Out of Scope

New interface development/configuration of Interfaces.

Testing of new interfaces or pre-packaged content.

Enhancements on migrated interfaces.

Required changes to ECC, S/4HANA or systems other than SAP Integration Suite.

Custom error handling, alerts/logging.

Transport Management approach/changes

# 4. Implementation Approach and Timelines

Crave InfoTech's migration methodology has been incorporated with multiple implementation experiences. Our methodology is based on lean principles and adapts to implementation needs. We have delivered multiple BTP projects successfully with this approach.

## Migration Methodology from PI PO to Integration Suite

## Proposed TimeLine

# 5. Responsibility Matrix

The definition of the responsibilities of the team members in the delivery organization including Crave InfoTech and Client Organization is critical to the project's success.

| Project Phases | Flora Foods | Crave Infotech | Remarks |
| --- | --- | --- | --- |
| Requirement Gathering | C | R |  |
| Providing Access to system | R | C | Flora Foods to provide acess to the systems and if needed, clarity open points |
| Configuration and Setup | C | R | Flora Foods to support in giving relevant access |
| Design | R | C | Flora Foods to review design artifacts |
| Development & Build | I | R | - |
| Migration and UT | R | R | To be reviewed bt Flora Foods Pre-requisites for UT (Payload/Files of the interfaces) |
| SIT | I | R | Flora Foods is responisble for Functional/technical team testing |
| UIT | R | A | Test scenarios & scripts to be prepared by Flora Foods |
| Go-Live | R | C | Flora Foods is responisble for infrasture support |
| Hypercase | R | C | - |

R: Responsible, A: Accountable, C: Consulted, I: Informed

# 6. Resource Schedule, Charges and Payment Terms

## Resource Schedule

Crave Infotech proposes to deploy following team with their indicative loading based on current understanding –

| Crave InfoTech Resources | Location | Allocation | Number of Resources |
| --- | --- | --- | --- |
| Project Manager | Offshore | Partial | 1 |
| Integration Consultant | Offshore | Fulltime | 4 |

Recommended team from Flora Foods who need to be available during the project execution

| Client Resources | Allocation | Resource Count |
| --- | --- | --- |
| Project Manager | Partial | 1 |
| Integration Solution Architect | Partial | 1 |
| Functional Consultant | Partial (during UAT) | 1 |
| IT Infrastructure & Basis | Partial | 1 |
| ABAP (If required) | Partial | 1 |

## Commercials:

We propose to execute this project on T&M basis. Following is the resource estimation and indicative of total cost:

Cost:

\\ Any new enhancements or changes identified during the project phase will be considered a change request and will be estimated separately

Note:

Resource, time and fee estimates are based on scope & assumptions stated in our proposal.

For onsite activities, travel, lodging and expenses will be billed at actuals.

## Timesheet, Invoices and Payment Terms

Invoices will be submitted bi-weekly for the actual time incurred during that period as per the resource schedule in the section Scope

Payment to be released within 30 days from the date of submission of invoices.

Resource, time and estimated cost are based on scope & assumptions stated in our proposal.

Onsite activities are not planned as part of this project, but if needed, must be agreed upon by both parties in writing prior to those activities and must adhere to customer’s terms for preferred Airline flights and lodging.

# 7. Governance (Meeting/Steercos/Escalation Path)

## Communication Plan

Following table represents different reports that will be generated periodically and circulated to various stakeholders.

Communication Plan:

Exhibit: Daily Interaction

| Activity | Communication Mode | Report Recipient/s | Frequency | Comments |
| --- | --- | --- | --- | --- |
| Weekly Status Reports | Email | Crave InfoTech Project Coordinator and Flora Foods Project Manager | Weekly | Summarize the tasks delivered & issues from the previous week(s), activities planned for the next week & specific events. Project Effort and Schedule Variance |

Additional meetings will be decided during project planning phase as necessary.

## Issue Resolution and Escalation Procedure

Crave InfoTech’s Project Manager will identify and capture project related issues that adversely impact the project, launch relevant actions to resolve them, and track and monitor the issues to closure. The Crave InfoTech’s Project Manager will also decide on the appropriate escalations for any critical/unresolved issues.

The responsibilities / timescales for executing these procedures are:

Issue Management

| Task | Timescale | Responsibility |
| --- | --- | --- |
| Raise Issue Report | As they occur | Any person working on or related to the project |
| Assessment/Management of Issues | Weekly/periodically | Crave InfoTech Project Coordinator |
| Reporting | Periodically | Crave InfoTech Project Coordinator |

Following guidelines will be followed for reporting the issues:

Develop issue report containing problem description and suggested solution. Report to Crave InfoTech Project Manager

Issues will be documented in issue reports and in the project’s issue log

The Crave InfoTech Project Manager is responsible for problem classification together with the issue reporter

The Crave InfoTech Project Manager will convey the issue to the issue owner and define actions. If the problem is serious or critical, an issue report will be sent with a meeting invite

The Crave InfoTech Project Manager assign the action to the issue owner or/and action owner

The Crave InfoTech Project Manager will monitor and follow up the action plan

The Crave InfoTech Project Manager will terminate the problem handling process when the problem is solved or decided closed

Following exhbit explains the process issue classification:

Issue Classification

| Problem Type | Definition | Reporting process | Solution Responsible |
| --- | --- | --- | --- |
| Low | Implies none or low project delay and/or cost increase. | Report to Crave InfoTech Project Coordinator. Issue handled within the project. | Crave InfoTech Project Coordinator |
| Serious | Implies serious project delay and/or cost increase or influence on working relation. | Report to Crave InfoTech Project Coordinator and Crave InfoTech Account Executive. Inform Flora Foods Project Manager responsible | Crave InfoTech Project Coordinator Flora Foods Project Manager |
| Critical | Implies critical treat against the project or working relation. | Immediately report to Crave InfoTech Project Coordinator, Crave InfoTech Account Executive and the member of the Project Core Committee including HACEB Project representative | Crave InfoTech Project Coordinator Flora Foods Project Manager |

Following escalation process will be followed as a part of the issue management:

Exhibit: Escalation Process

| Issue Type | Escalation Point | Escalation Criteria | Governance Role (Project Core Group) |
| --- | --- | --- | --- |
| Project Delivery | Crave InfoTech Project Coordinator | If plan to resolve the issue is not outlined within 48 hrs (24 hrs in case of urgent issues) | Weekly checkpoints (or depending on the urgency) Issue resolution Quality issues |
| Contract | Crave InfoTech Account Executive | If plan to resolve issue is not outlined within 48 hrs (24 hrs in case of urgent issues) | Monthly Review |
| Unresolved delivery issue | Crave InfoTech Account Executive | If plan to resolve issue is not outlined within 48 hrs (24 hrs in case of urgent issues) | As needed in case of urgent issues |
| Program Management issue within specified timeframe | Crave InfoTech Account Executive | If plan to resolve issue is not outlined within 48 hrs (24 hrs in case of urgent issues) | As needed in case of urgent issues |

# 8. Sign Off

IN WITNESS WHEREOF, Crave InfoTech and Amil have each caused this Project Proposal to be executed by their respective duly authorized officers as of the Effective Date.

The undersigned agree to the terms of this proposal on behalf of his or her organization or business.

# 9. Appendix

Details of Integration Interfaces:

| Sr no | Integration Interfaces | Current status | Assessment Category |
| --- | --- | --- | --- |
| 1 | ¦S5QCLNT300¦ZM2D_RECEIPT.SHPMNT05.ZM2D_SHPMNT05_GR¦urn:sap-com:document:sap:idoc:messages¦¦ | In-Use | Evaluation required |
| 2 | KUEHNENAGEL_NLD¦EDI_Separator¦StockBalanceDetail_GS1_OB¦urn:upfield.europe.com:M2D:DCWarehousing:InventoryStatus:StockBalanceDetail¦¦ | In-Use | Evaluation required |
| 3 | TOPTRANS_SVK¦EDI_Separator¦StockBalanceDetail_GS1_3PL_OB¦urn:upfield.europe.com:M2D:DCWarehousing:InventoryStatus:StockBalanceDetail¦¦ | In-Use | Evaluation required |
| 4 | ¦S5QCLNT300¦ZS2P_REPACK.ORDERS05.ZORDERS05¦urn:sap-com:document:sap:idoc:messages¦¦ | In-Use | Ready to migrate |
| 5 | PRL_IRL¦EDI_Separator¦GS1_StockLevelAdjustments_OB¦urn:upfield.europe.com:M2D:DCWarehousing:InventoryManagement:StockLevelAdjustments¦¦ | In-Use | Evaluation required |
| 6 | ¦S4QCLNT300¦ZM2D_LOIPRO3.ZM2D_LOIPRO201.ZM2D_LOIPRO3¦urn:sap-com:document:sap:idoc:messages¦¦ | In-Use | Ready to migrate |
| 7 | ¦TMQCLNT300¦TransportationOrderSUITEInvoicingPreparationRequest_Out¦http://sap.com/xi/TMS/Global¦¦ | In-Use | Ready to migrate |
| 8 | PLANZER_CHE¦EDI_Separator¦GoodsReceiptConfirmation_GS1_OB¦urn:upfield.europe.com:M2D:DCWarehousing:ReceivingAdvice:GoodsReceiptConfirmation¦¦ | In-Use | Evaluation required |
| 9 | ¦S4QCLNT300¦TransportationOrderSCMExecutionStatusNotification_Out¦http://sap.com/xi/APPL/Global¦¦ | In-Use | Ready to migrate |
| 10 | ¦NASSAUKADE_NLD¦ProductionOrderRecording_COLOS_NL_OB¦urn:upfield.europe.com:M2D:Manufacturing:ProductionOrderRecording¦¦ | In-Use | Ready to migrate |
| 11 | ¦S4QCLNT300¦DeliveryNote_OB¦urn:upfield.europe.com:M2D:DeliveryNote¦¦ | In-Use | Ready to migrate |
| 12 | STEF_PRT_FRA¦EDI_Separator¦GS1_StockLevelAdjustments_OB¦urn:upfield.europe.com:M2D:DCWarehousing:InventoryManagement:StockLevelAdjustments¦¦ | In-Use | Evaluation required |
| 13 | KUEHNENAGEL_NLD¦EDI_Separator¦GS1_OnTimeDeliveryConfirmation_OB¦urn:upfield.europe.com:M2D:DCWarehousing:ReceivingAdvice:OnTimeDeliveryConfirmation¦¦ | In-Use | Evaluation required |
| 14 | GXS_DEU¦EDI_Separator¦GS1_DeliveryConfirmation_OB¦urn:upfield.europe.com:M2D:DCWarehousing:DespatchAdvice:DeliveryConfirmation¦¦ | In-Use | Evaluation required |
| 15 | ¦S5QCLNT300¦ZM2D_BATMAS.ZBATMAS¦urn:sap-com:document:sap:idoc:messages¦¦ | In-Use | Ready to migrate |
| 16 | ¦S5QCLNT300¦ZM2D_SHPMNT.SHPMNT05¦urn:sap-com:document:sap:idoc:messages¦¦ | In-Use | Evaluation required |
| 17 | ¦S5QCLNT300¦DeliveryNote_OB¦urn:upfield.europe.com:M2D:DeliveryNote¦¦ | In-Use | Ready to migrate |
| 18 | ¦TMQCLNT300¦TransportationOrderRequestFourKites_Out¦http://upfield.com:FourKites¦¦ | In-Use | Ready to migrate |
| 19 | ¦S5QCLNT300¦ZS2P_DELDUELIST.ZDELVDUE¦urn:sap-com:document:sap:idoc:messages¦¦ | In-Use | Ready to migrate |
| 20 | USCOLD_TURLOCK_USA¦EDI_Separator¦EDI856_v5010_DeliveryConfirmation_OB¦urn:upfield.americas.com:M2D:DCWarehousing:DespatchAdvice:DeliveryConfirmation¦¦ | In-Use | Evaluation required |
| 21 | QLOGISTICS_AUT¦EDI_Separator¦GS1_StockLevelAdjustments_OB¦urn:upfield.europe.com:M2D:DCWarehousing:InventoryManagement:StockLevelAdjustments¦¦ | In-Use | Evaluation required |
| 22 | ¦TMQCLNT100¦OutboundDeliveryUpdateRequest_Out¦http://sap.com/xi/TMS/Global¦¦ | In-Use | Ready to migrate |
| 23 | ¦S4QCLNT300¦ZM2D_WMSDELIN.DELVRY07.ZM2D_DELIVRY07¦urn:sap-com:document:sap:idoc:messages¦¦ | In-Use | Ready to migrate |
| 24 | ¦S5QCLNT300¦ZM2D_WMSDELIN.DELVRY07.ZM2D_DELIVRY07¦urn:sap-com:document:sap:idoc:messages¦¦ | In-Use | Ready to migrate |
| 25 | CATONE_HUN¦EDI_Separator¦StockBalanceDetail_GS1_OB¦urn:upfield.europe.com:M2D:DCWarehousing:InventoryStatus:StockBalanceDetail¦¦ | In-Use | Evaluation required |
| 26 | SALVESEN_ESP¦EDI_Separator¦StockBalanceDetail_GS1_OB¦urn:upfield.europe.com:M2D:DCWarehousing:InventoryStatus:StockBalanceDetail¦¦ | In-Use | Evaluation required |
| 27 | DHL_LASPALMAS_ESP¦EDI_Separator¦GS1_DeliveryConfirmation_OB¦urn:upfield.europe.com:M2D:DCWarehousing:DespatchAdvice:DeliveryConfirmation¦¦ | In-Use | Evaluation required |
| 28 | ¦TMQCLNT300¦OutboundDeliveryUpdateRequest_Out¦http://sap.com/xi/TMS/Global¦¦ | In-Use | Ready to migrate |
| 29 | SALVESEN_ESP¦EDI_Separator¦GS1_DeliveryConfirmation_OB¦urn:upfield.europe.com:M2D:DCWarehousing:DespatchAdvice:DeliveryConfirmation¦¦ | In-Use | Evaluation required |
| 30 | BAKKERLOGISTIEK_NLD¦EDI_Separator¦StockBalanceDetail_GS1_OB¦urn:upfield.europe.com:M2D:DCWarehousing:InventoryStatus:StockBalanceDetail¦¦ | In-Use | Evaluation required |
| 31 | ACCEL_MEX¦EDI_Separator¦EDI947_v5010_InventoryAdjustments_OB¦urn:upfield.americas.com:M2D:DCWarehousing:InventoryManagement:InventoryAdjustments¦¦ | In-Use | Evaluation required |
| 32 | ¦S4QCLNT300¦LOIROU.LOIROU02.ZM2D_LOIROU¦urn:sap-com:document:sap:idoc:messages¦¦ | In-Use | Ready to migrate |
| 33 | NFT_GBR¦EDI_Separator¦GoodsReceipt_InboundDelivery_GS1_OB¦urn:upfield.europe.com:M2D:DCWarehousing:ReceivingAdvice:GoodsReceipt_InboundDelivery¦¦ | In-Use | Evaluation required |
| 34 | ¦S5QCLNT300¦DEBMAS.DEBMAS07¦urn:sap-com:document:sap:idoc:messages¦¦ | In-Use | Ready to migrate |
| 35 | SOGETRA_FRA¦EDI_Separator¦GoodsReceiptConfirmation_GS1_OB¦urn:upfield.europe.com:M2D:DCWarehousing:ReceivingAdvice:GoodsReceiptConfirmation¦¦ | In-Use | Evaluation required |
| 36 | PLANZER_CHE¦EDI_Separator¦PurchaseOrderReceiptConfirmation_GS1_OB¦urn:upfield.europe.com:M2D:DCWarehousing:ReceivingAdvice:PurchaseOrderReceiptConfirmation¦¦ | In-Use | Evaluation required |
| 37 | DHL_TENERIFE_ESP¦EDI_Separator¦GS1_DeliveryConfirmation_OB¦urn:upfield.europe.com:M2D:DCWarehousing:DespatchAdvice:DeliveryConfirmation¦¦ | In-Use | Evaluation required |
| 38 | FEDEX¦AS2_Service¦EDI846_v4010_StockReconciliation_OB¦urn:upfield.americas.com:M2D:DCWarehousing:InventoryManagement:StockReconciliation¦¦ | In-Use | Evaluation required |
| 39 | SALVESEN_ESP¦AS2_Service¦SALVESEN_ESP_B2BSeparator_OB¦urn:upfield.europe.com:M2D:SALVESEN_ESP_B2BSeparator¦¦ | In-Use | Evaluation required |
| 40 | ¦KLEVE_DEU¦StockTransportOrder_ENABLE_KL_OB¦urn:upfield.europe.com:M2D:Manufacturing:StockTransportOrder¦¦ | In-Use | Ready to migrate |
| 41 | NFT_GBR¦AS2_Service¦NFT_GBR_B2BSeparator_OB¦urn:upfield.europe.com:M2D:NFT_GBR_B2BSeparator¦¦ | In-Use | Evaluation required |
| 42 | HOLDTRANS_FRA¦EDI_Separator¦GoodsReceiptConfirmation_GS1_OB¦urn:upfield.europe.com:M2D:DCWarehousing:ReceivingAdvice:GoodsReceiptConfirmation¦¦ | In-Use | Evaluation required |
| 43 | AMERICOLD_AUS¦EDI_Separator¦EDI945_v5010_DeliveryConfirmation_OB¦urn:upfield.americas.com:M2D:DCWarehousing:DespatchAdvice:DeliveryConfirmation¦¦ | In-Use | Evaluation required |
| 44 | CULINA_GBR¦AS2_Service¦CULINA_GBR_B2BSeparator_OB¦urn:upfield.europe.com:M2D:CULINA_GBR_B2BSeparator¦¦ | In-Use | Evaluation required |
| 45 | ACCEL_MEX¦EDI_Separator¦EDI846_v5010_StockReconciliation_OB¦urn:upfield.americas.com:M2D:DCWarehousing:InventoryManagement:StockReconciliation¦¦ | In-Use | Evaluation required |
| 46 | ¦S4QCLNT300¦DEBMAS.DEBMAS07¦urn:sap-com:document:sap:idoc:messages¦¦ | In-Use | Ready to migrate |
| 47 | FMLOGISTICS_CZE¦EDI_Separator¦StockBalanceDetail_GS1_OB¦urn:upfield.europe.com:M2D:DCWarehousing:InventoryStatus:StockBalanceDetail¦¦ | In-Use | Evaluation required |
| 48 | ¦TMQCLNT300¦TransportationOrderSCMExecutionCancellationRequest_Out¦http://sap.com/xi/TMS¦¦ | In-Use | Ready to migrate |
| 49 | CATONE_HUN¦EDI_Separator¦GoodsReceiptConfirmation_GS1_OB¦urn:upfield.europe.com:M2D:DCWarehousing:ReceivingAdvice:GoodsReceiptConfirmation¦¦ | In-Use | Evaluation required |
| 50 | NFT_GBR¦EDI_Separator¦StockStatusConfirmation_GS1_OB¦urn:upfield.europe.com:M2D:DCWarehousing:InventoryStatus:StockStatusConfirmation¦¦ | In-Use | Evaluation required |
| 51 | ¦SHIMATARI_GRC¦StockBalanceDetail_Internal_GR_OB¦urn:upfield.europe.com:M2D:DCWarehousing:InventoryStatus:StockBalanceDetail¦¦ | In-Use | Ready to migrate |
| 52 | ¦S4QCLNT300¦ZM2D_ZWMSASN.DELVRY07.ZM2D_DELVRY07¦urn:sap-com:document:sap:idoc:messages¦¦ | In-Use | Evaluation required |
| 53 | CULINA_GBR¦EDI_Separator¦StockBalanceDetail_GS1_OB¦urn:upfield.europe.com:M2D:DCWarehousing:InventoryStatus:StockBalanceDetail¦¦ | In-Use | Evaluation required |
| 54 | ¦ILABLO_POL¦ProductionOrderRecording_ILABLO_OB¦urn:upfield.europe.com:M2D:Manufacturing:ProductionOrderRecording¦¦ | In-Use | Ready to migrate |
| 55 | CULINA_GBR¦EDI_Separator¦GS1_OnTimeDeliveryConfirmation_OB¦urn:upfield.europe.com:M2D:DCWarehousing:ReceivingAdvice:OnTimeDeliveryConfirmation¦¦ | In-Use | Evaluation required |
| 56 | NORDFROST_DEU¦AS2_Service¦NORDFROST_DEU_B2BSeparator_OB¦urn:upfield.europe.com:M2D:NORDFROST_DEU_B2BSeparator¦¦ | In-Use | Evaluation required |
| 57 | ¦S4QCLNT300¦ZM2D_MATMAS.MATMAS03.ZM2D_MATMAS04¦urn:sap-com:document:sap:idoc:messages¦¦ | In-Use | Ready to migrate |
| 58 | ¦BC_NEWCENTURY¦ProductionOrderConfirmation_OB¦urn:upfield.americas.com:M2D:Manufacturing:ProductionOrderConfirmation¦¦ | In-Use | Ready to migrate |
| 59 | NAGEL_DEU¦EDI_Separator¦GS1_DeliveryConfirmation_OB¦urn:upfield.europe.com:M2D:DCWarehousing:DespatchAdvice:DeliveryConfirmation¦¦ | In-Use | Evaluation required |
| 60 | ¦S5QCLNT300¦OutboundDeliveryConfirmation_Out_V1¦http://sap.com/xi/APPL/Global2¦¦ | In-Use | Ready to migrate |
| 61 | TOPTRANS_SVK¦EDI_Separator¦PurchaseOrderReceiptConfirmation_GS1_OB¦urn:upfield.europe.com:M2D:DCWarehousing:ReceivingAdvice:PurchaseOrderReceiptConfirmation¦¦ | In-Use | Evaluation required |
| 62 | USCOLD_HAZLETON_USA¦AS2_Service¦USCOLD_HAZLETON_USA_B2BSeparator_OB¦urn:upfield.global.com:M2D:USCOLD_HAZLETON_USA_B2BSeparator¦¦ | In-Use | Evaluation required |
| 63 | ¦S4QCLNT300¦WMTORD.WMTOID02¦urn:sap-com:document:sap:idoc:messages¦¦ | In-Use | Ready to migrate |
| 64 | APIX_COL¦AS2_Service¦APIX_COL_B2BSeparator_OB¦urn:upfield.global.com:M2D:APIX_COL_B2BSeparator¦¦ | In-Use | Evaluation required |
| 65 | LUISSIMOES_PRT¦EDI_Separator¦PurchaseOrderReceiptConfirmation_GS1_OB¦urn:upfield.europe.com:M2D:DCWarehousing:ReceivingAdvice:PurchaseOrderReceiptConfirmation¦¦ | In-Use | Evaluation required |
| 66 | ¦S4QCLNT300¦BOMMAT.BOMMAT01¦urn:sap-com:document:sap:idoc:messages¦¦ | In-Use | Ready to migrate |
| 67 | ¦SATTSTORE_SWE¦CommonOrderDeliveryReport_OB¦urn:upfield.europe.com:M2D:DCWarehousing:Commonstructure¦¦ | In-Use | Ready to migrate |
| 68 | NORDFROST_DEU¦EDI_Separator¦GoodsReceiptConfirmation_GS1_OB¦urn:upfield.europe.com:M2D:DCWarehousing:ReceivingAdvice:GoodsReceiptConfirmation¦¦ | In-Use | Evaluation required |
| 69 | ¦S5QCLNT300¦TransportationOrderLoadingAppointmentNotification_Out¦http://upfield.com:EWM¦¦ | In-Use | Ready to migrate |
| 70 | DHL_BEL¦EDI_Separator¦GS1_StockLevelAdjustments_OB¦urn:upfield.europe.com:M2D:DCWarehousing:InventoryManagement:StockLevelAdjustments¦¦ | In-Use | Evaluation required |
| 71 | APIX_COL¦EDI_Separator¦EDI846_v5010_StockReconciliation_OB¦urn:upfield.americas.com:M2D:DCWarehousing:InventoryManagement:StockReconciliation¦¦ | In-Use | Evaluation required |
| 72 | PRL_IRL¦AS2_Service¦PRL_IRL_B2BSeparator_OB¦urn:upfield.europe.com:M2D:PRL_IRL_B2BSeparator¦¦ | In-Use | Evaluation required |
| 73 | SOGETRA_FRA¦AS2_Service¦SOGETRA_FRA_B2BSeparator_OB¦urn:upfield.europe.com:M2D:SOGETRA_FRA_B2BSeparator¦¦ | In-Use | Evaluation required |
| 74 | ¦TMQCLNT100¦TransportationOrderRequestFourKites_Out¦http://upfield.com:FourKites¦¦ | In-Use | Ready to migrate |
| 75 | DHL_ESP¦EDI_Separator¦GoodsReceiptConfirmation_GS1_OB¦urn:upfield.europe.com:M2D:DCWarehousing:ReceivingAdvice:GoodsReceiptConfirmation¦¦ | In-Use | Evaluation required |
| 76 | BRIMICH_CA¦AS2_Service¦BRIMICH_CA_EDISeparator¦urn:upfield.global.com:M2D:BRIMICH_CA_B2BSeparator¦¦ | In-Use | Evaluation required |
| 77 | TOPTRANS_SVK¦AS2_Service¦TOPTRANS_SVK_B2BSeparator_OB¦urn:upfield.europe.com:M2D:TOPTRANS_SVK_B2BSeparator¦¦ | In-Use | Evaluation required |
| 78 | ¦S5QCLNT300¦TransportationOrderSCMExecutionStatusNotification_Out¦http://sap.com/xi/APPL/Global¦¦ | In-Use | Ready to migrate |
| 79 | ¦BC_FIS_INTEGRITY¦AccountingJournals_OB¦urn:upfield.com:R2R:Finance:Treasury:AccountingJournals¦¦ | In-Use | Ready to migrate |
| 80 | BRIMICH_CA¦EDI_Separator¦EDI846_v5010_StockReconciliation_OB¦urn:upfield.americas.com:M2D:DCWarehousing:InventoryManagement:StockReconciliation¦¦ | In-Use | Evaluation required |
| 81 | DHL_LASPALMAS_ESP¦EDI_Separator¦GoodsReceiptConfirmation_GS1_OB¦urn:upfield.europe.com:M2D:DCWarehousing:ReceivingAdvice:GoodsReceiptConfirmation¦¦ | In-Use | Evaluation required |
| 82 | ¦S4QCLNT300¦ZM2D_SHPMNT.SHPMNT05¦urn:sap-com:document:sap:idoc:messages¦¦ | In-Use | Ready to migrate |
| 83 | DHL_LASPALMAS_ESP¦EDI_Separator¦ProofOfDelivery_OB¦urn:upfield.europe.com:M2D:DCWarehousing:ReceivingAdvice:ProofOfDelivery¦¦ | In-Use | Evaluation required |
| 84 | ¦S5QCLNT300¦SWIFT_payload_parFile_OB¦urn:upfield.com:R2R:Finance:Banking:OutgoingPayments¦¦ | In-Use | Ready to migrate |
| 85 | ¦S5QCLNT300¦WMTORD.WMTOID02.ZM2D_WMTOID02¦urn:sap-com:document:sap:idoc:messages¦¦ | In-Use | Adjustment required |
| 86 | ¦HELSINGBORG_SWE¦ProductionOrderConsumption_OB_T¦urn:upfield.europe.com:M2D:Manufacturing:ProductionOrderconsumption¦¦ | In-Use | Ready to migrate |
| 87 | ¦S5QCLNT300¦XelixInvoices_OB¦urn:upfield.com:R2R:Finance:Xelix:Al11Invoices¦¦ | In-Use | Ready to migrate |
| 88 | BRIMICH_CA¦EDI_Separator¦EDI947_v5010_InventoryAdjustments_OB¦urn:upfield.americas.com:M2D:DCWarehousing:InventoryManagement:InventoryAdjustments¦¦ | In-Use | Evaluation required |
| 89 | AMERICOLD_AUS¦EDI_Separator¦EDI947_v5010_InventoryAdjustments_OB¦urn:upfield.americas.com:M2D:DCWarehousing:InventoryManagement:InventoryAdjustments¦¦ | In-Use | Evaluation required |
| 90 | ¦TMQCLNT100¦TransportationOrderSCMExecutionRequest_Out¦http://sap.com/xi/TMS¦¦ | In-Use | Ready to migrate |
| 91 | ¦S4QCLNT300¦PurchaseOrderInfo_OB¦urn:upfield.europe.com:S2P:Manufacturing:PurchaseOrderInfo¦¦ | In-Use | Ready to migrate |
| 92 | ¦HELSINGBORG_SWE¦ProductionOrderRecording_SattStore_SW_OB¦urn:upfield.europe.com:M2D:Manufacturing:ProductionOrderRecording¦¦ | In-Use | Ready to migrate |
| 93 | AMERICOLD_AUS¦EDI_Separator¦EDI944_v5010_GRShipmentConfirmation_OB¦urn:upfield.americas.com:M2D:DCWarehousing:Receipt:GRShipmentConfirmation¦¦ | In-Use | Evaluation required |
| 94 | ¦LOOPBACK_ILABO¦ProductionOrder_FlatFile_ILABLO_OB¦urn:upfield.europe.com:M2D:Manufacturing:ProductionOrder¦¦ | In-Use | Ready to migrate |
| 95 | ¦TMQCLNT100¦TransportationOrderSUITEInvoicingPreparationRequest_Out¦http://sap.com/xi/TMS/Global¦¦ | In-Use | Ready to migrate |
| 96 | ¦S5QCLNT300¦ZM2D_WMSTOCK.WMMBID02¦urn:sap-com:document:sap:idoc:messages¦¦ | In-Use | Evaluation required |
| 97 | FMLOGISTICS_CZE¦EDI_Separator¦GoodsReceiptConfirmation_GS1_OB¦urn:upfield.europe.com:M2D:DCWarehousing:ReceivingAdvice:GoodsReceiptConfirmation¦¦ | In-Use | Evaluation required |
| 98 | ¦TMQCLNT300¦TransportationOrderSCMExecutionRequest_Out¦http://sap.com/xi/TMS¦¦ | In-Use | Ready to migrate |
| 99 | DHL_ESP¦EDI_Separator¦PurchaseOrderReceiptConfirmation_GS1_OB¦urn:upfield.europe.com:M2D:DCWarehousing:ReceivingAdvice:PurchaseOrderReceiptConfirmation¦¦ | In-Use | Evaluation required |
| 100 | PRL_IRL¦EDI_Separator¦StockBalanceDetail_GS1_OB¦urn:upfield.europe.com:M2D:DCWarehousing:InventoryStatus:StockBalanceDetail¦¦ | In-Use | Evaluation required |
| 101 | DHL_IDN¦EDI_Separator¦GoodsReceiptConfirmation_OB¦urn:upfield.global.com:M2D:DCWarehousing:ReceivingAdvice:GoodsReceiptConfirmation¦¦ | In-Use | Evaluation required |
| 102 | ¦KLEVE_DEU¦ProductionOrderRecording_Enable_KL_OB¦urn:upfield.europe.com:M2D:Manufacturing:ProductionOrderRecording¦¦ | In-Use | Ready to migrate |
| 103 | NAGEL_AUT¦EDI_Separator¦StockBalanceDetail_GS1_OB¦urn:upfield.europe.com:M2D:DCWarehousing:InventoryStatus:StockBalanceDetail¦¦ | In-Use | Evaluation required |
| 104 | AMERICOLD_AUS¦EDI_Separator¦EDI846_v5010_StockReconciliation_OB¦urn:upfield.americas.com:M2D:DCWarehousing:InventoryManagement:StockReconciliation¦¦ | In-Use | Evaluation required |
| 105 | ¦S5QCLNT300¦TransportationOrderLoadingAppointmentNotification_Out¦http://sap.com/xi/EWM/Global¦¦ | In-Use | Ready to migrate |
| 106 | ¦NASSAUKADE_NLD¦StockTransportOrder_FlatFile_COLOS_NL_OB¦urn:upfield.europe.com:M2D:Manufacturing:StockTransportOrder¦¦ | In-Use | Adjustment required |
| 107 | FMLOGISTICS_CZE¦EDI_Separator¦PurchaseOrderReceiptConfirmation_GS1_OB¦urn:upfield.europe.com:M2D:DCWarehousing:ReceivingAdvice:PurchaseOrderReceiptConfirmation¦¦ | In-Use | Evaluation required |
| 108 | USCOLD_HAZLETON_USA¦EDI_Separator¦EDI846_v5010_StockReconciliation_OB¦urn:upfield.americas.com:M2D:DCWarehousing:InventoryManagement:StockReconciliation¦¦ | In-Use | Evaluation required |
| 109 | TOPTRANS_SVK¦EDI_Separator¦GS1_DeliveryConfirmation_OB¦urn:upfield.europe.com:M2D:DCWarehousing:DespatchAdvice:DeliveryConfirmation¦¦ | In-Use | Evaluation required |
| 110 | ¦S5QCLNT300¦ZM2D_STCK_STATUS.WMMBID02.ZM2D_WMMBID02¦urn:sap-com:document:sap:idoc:messages¦¦ | In-Use | Ready to migrate |
| 111 | ¦SATTSTORE_SWE¦BalanceList_OB¦urn:upfield.europe.com:M2D:DCWarehousing:Commonstructure¦¦ | In-Use | Ready to migrate |
| 112 | DHL_ESP¦EDI_Separator¦ProofOfDelivery_OB¦urn:upfield.europe.com:M2D:DCWarehousing:ReceivingAdvice:ProofOfDelivery¦¦ | In-Use | Evaluation required |
| 113 | BAKKERLOGISTIEK_NLD¦EDI_Separator¦GS1_StockLevelAdjustments_OB¦urn:upfield.europe.com:M2D:DCWarehousing:InventoryManagement:StockLevelAdjustments¦¦ | In-Use | Evaluation required |
| 114 | ¦NASSAUKADE_NLD¦ProductionOrderRecording_B2MML_V0401_SCADA_OB¦urn:upfield.europe.com:M2D:Manufacturing:ProductionOrderRecording¦¦ | In-Use | Ready to migrate |
| 115 | CULINA_GBR¦EDI_Separator¦GS1_DeliveryConfirmation_OB¦urn:upfield.europe.com:M2D:DCWarehousing:DespatchAdvice:DeliveryConfirmation¦¦ | In-Use | Evaluation required |
| 116 | ¦S5QCLNT300¦PurchaseOrderInfo_OB¦urn:upfield.europe.com:S2P:Manufacturing:PurchaseOrderInfo¦¦ | In-Use | Ready to migrate |
| 117 | ¦S5QCLNT300¦CustomerFreightInvoiceRequestSUITEConfirmation_Out_V1¦http://sap.com/xi/APPL/Global2¦¦ | In-Use | Ready to migrate |
| 118 | ¦S5QCLNT300¦DEBMAS.DEBMAS07.ZM2D_DEBMAS07¦urn:sap-com:document:sap:idoc:messages¦¦ | In-Use | Ready to migrate |
| 119 | ¦NASSAUKADE_NLD¦ProductionOrderConsumption_OB¦urn:upfield.europe.com:M2D:Manufacturing:ProductionOrderconsumption¦¦ | In-Use | Ready to migrate |
| 120 | DHL_BEL¦EDI_Separator¦GS1_DeliveryConfirmation_OB¦urn:upfield.europe.com:M2D:DCWarehousing:DespatchAdvice:DeliveryConfirmation¦¦ | In-Use | Evaluation required |
| 121 | NAGEL_DEU¦EDI_Separator¦StockBalanceDetail_GS1_OB¦urn:upfield.europe.com:M2D:DCWarehousing:InventoryStatus:StockBalanceDetail¦¦ | In-Use | Evaluation required |
| 122 | NAGEL_AUT¦EDI_Separator¦GoodsReceiptConfirmation_GS1_OB¦urn:upfield.europe.com:M2D:DCWarehousing:ReceivingAdvice:GoodsReceiptConfirmation¦¦ | In-Use | Evaluation required |
| 123 | CULINA_GBR¦EDI_Separator¦GoodsReceiptConfirmation_GS1_OB¦urn:upfield.europe.com:M2D:DCWarehousing:ReceivingAdvice:GoodsReceiptConfirmation¦¦ | In-Use | Evaluation required |
| 124 | CATONE_HUN¦EDI_Separator¦PurchaseOrderReceiptConfirmation_GS1_OB¦urn:upfield.europe.com:M2D:DCWarehousing:ReceivingAdvice:PurchaseOrderReceiptConfirmation¦¦ | In-Use | Evaluation required |
| 125 | NAGEL_OLOMOUC_AUT¦EDI_Separator¦GoodsReceiptConfirmation_GS1_OB¦urn:upfield.europe.com:M2D:DCWarehousing:ReceivingAdvice:GoodsReceiptConfirmation¦¦ | In-Use | Evaluation required |
| 126 | ¦S4QCLNT300¦ORDERS.ORDERS05¦urn:sap-com:document:sap:idoc:messages¦¦ | In-Use | Evaluation required |
| 127 | LINEAGE_USA¦EDI_Separator¦EDI947_v5010_InventoryAdjustments_OB¦urn:upfield.americas.com:M2D:DCWarehousing:InventoryManagement:InventoryAdjustments¦¦ | In-Use | Evaluation required |
| 128 | STEF_FRA¦EDI_Separator¦StockBalanceDetail_GS1_OB¦urn:upfield.europe.com:M2D:DCWarehousing:InventoryStatus:StockBalanceDetail¦¦ | In-Use | Evaluation required |
| 129 | FMLOGISTICS_CZE¦EDI_Separator¦GS1_DeliveryConfirmation_OB¦urn:upfield.europe.com:M2D:DCWarehousing:DespatchAdvice:DeliveryConfirmation¦¦ | In-Use | Evaluation required |
| 130 | KUEHNENAGEL_NLD¦EDI_Separator¦PurchaseOrderReceiptConfirmation_GS1_OB¦urn:upfield.europe.com:M2D:DCWarehousing:ReceivingAdvice:PurchaseOrderReceiptConfirmation¦¦ | In-Use | Evaluation required |
| 131 | ¦S4QCLNT300¦IDP_TransportationRequestSUITECancellationRequest_Out¦http://sap.com/xi/APPL/SE/Global¦¦ | In-Use | Ready to migrate |
| 132 | NORDFROST_DEU¦EDI_Separator¦StockBalanceDetail_GS1_OB¦urn:upfield.europe.com:M2D:DCWarehousing:InventoryStatus:StockBalanceDetail¦¦ | In-Use | Evaluation required |
| 133 | SOGETRA_FRA¦EDI_Separator¦GS1_DeliveryConfirmation_OB¦urn:upfield.europe.com:M2D:DCWarehousing:DespatchAdvice:DeliveryConfirmation¦¦ | In-Use | Evaluation required |
| 134 | PORTRANS_ECU¦EDI_Separator¦EDI846_v5010_StockReconciliation_OB¦urn:upfield.americas.com:M2D:DCWarehousing:InventoryManagement:StockReconciliation¦¦ | In-Use | Evaluation required |
| 135 | STEF_PRT_FRA¦EDI_Separator¦GS1_DeliveryConfirmation_OB¦urn:upfield.europe.com:M2D:DCWarehousing:DespatchAdvice:DeliveryConfirmation¦¦ | In-Use | Evaluation required |
| 136 | NAGEL_AUT¦EDI_Separator¦StockStatusConfirmation_GS1_OB¦urn:upfield.europe.com:M2D:DCWarehousing:InventoryStatus:StockStatusConfirmation¦¦ | In-Use | Evaluation required |
| 137 | NORDFROST_DEU¦EDI_Separator¦GS1_StockLevelAdjustments_OB¦urn:upfield.europe.com:M2D:DCWarehousing:InventoryManagement:StockLevelAdjustments¦¦ | In-Use | Evaluation required |
| 138 | ¦S4QCLNT300¦SLO_TransportationRequestSUITERequest_Out¦http://sap.com/xi/APPL/Global2¦¦ | In-Use | Ready to migrate |
| 139 | ¦S4QCLNT300¦ZM2D_GOODSMVT.ZM2D_GOODSMVT¦urn:sap-com:document:sap:idoc:messages¦¦ | In-Use | Ready to migrate |
| 140 | ¦BC_SEEBURGER¦Invoices_OB¦urn:upfield.com:R2R:Finance:Greeceexpense:Invoices¦¦ | In-Use | Ready to migrate |
| 141 | USCOLD_FRESNO_USA¦EDI_Separator¦EDI856_v5010_DeliveryConfirmation_OB¦urn:upfield.americas.com:M2D:DCWarehousing:DespatchAdvice:DeliveryConfirmation¦¦ | In-Use | Evaluation required |
| 142 | QLOGISTICS_AUT¦EDI_Separator¦GoodsReceiptConfirmation_GS1_OB¦urn:upfield.europe.com:M2D:DCWarehousing:ReceivingAdvice:GoodsReceiptConfirmation¦¦ | In-Use | Evaluation required |
| 143 | ¦TMQCLNT100¦TransportationOrderSUITEInvoicingPreparationCancellationRequest_Out¦http://sap.com/xi/TMS/Global¦¦ | In-Use | Ready to migrate |
| 144 | ¦S5QCLNT300¦SLO_TransportationRequestSUITECancellationRequest_Out¦http://sap.com/xi/APPL/Global2¦¦ | In-Use | Ready to migrate |
| 145 | ¦SATTSTORE_SWE¦CommonBalanceChange_OB¦urn:upfield.europe.com:M2D:DCWarehousing:Commonstructure¦¦ | In-Use | Ready to migrate |
| 146 | CATONE_HUN¦AS2_Service¦CATONE_HUN_B2BSeparator_OB¦urn:upfield.europe.com:M2D:CATONE_HUN_B2BSeparator¦¦ | In-Use | Evaluation required |
| 147 | NORDFROST_DEU¦EDI_Separator¦GS1_DeliveryConfirmation_OB¦urn:upfield.europe.com:M2D:DCWarehousing:DespatchAdvice:DeliveryConfirmation¦¦ | In-Use | Evaluation required |
| 148 | ¦S4QCLNT300¦ZM2D_WMSTOCK.WMMBID02¦urn:sap-com:document:sap:idoc:messages¦¦ | In-Use | Evaluation required |
| 149 | SALVESEN_ESP¦EDI_Separator¦PurchaseOrderReceiptConfirmation_GS1_OB¦urn:upfield.europe.com:M2D:DCWarehousing:ReceivingAdvice:PurchaseOrderReceiptConfirmation¦¦ | In-Use | Evaluation required |
| 150 | DHL_LASPALMAS_ESP¦EDI_Separator¦StockBalanceDetail_GS1_OB¦urn:upfield.europe.com:M2D:DCWarehousing:InventoryStatus:StockBalanceDetail¦¦ | In-Use | Evaluation required |
| 151 | ¦KATOWICE_POL¦ProductionOrderRecording_LSS_PL_OB_V2¦urn:upfield.europe.com:M2D:Manufacturing:ProductionOrderRecording¦¦ | In-Use | Ready to migrate |
| 152 | USCOLD_FRESNO_USA¦EDI_Separator¦EDI846_v5010_StockReconciliation_OB¦urn:upfield.americas.com:M2D:DCWarehousing:InventoryManagement:StockReconciliation¦¦ | In-Use | Evaluation required |
| 153 | FMLOGISTICS_CZE¦AS2_Service¦FMLOGISTICS_CZE_B2BSeparator_OB¦urn:upfield.europe.com:M2D:FMLOGISTICS_CZE_B2BSeparator¦¦ | In-Use | Evaluation required |
| 154 | KUEHNENAGEL_NLD¦EDI_Separator¦GS1_DeliveryConfirmation_OB¦urn:upfield.europe.com:M2D:DCWarehousing:DespatchAdvice:DeliveryConfirmation¦¦ | In-Use | Evaluation required |
| 155 | USCOLD_HAZLETON_USA¦EDI_Separator¦EDI947_v5010_InventoryAdjustments_OB¦urn:upfield.americas.com:M2D:DCWarehousing:InventoryManagement:InventoryAdjustments¦¦ | In-Use | Evaluation required |
| 156 | ¦TMQCLNT100¦TransportationOrderSCMExecutionCancellationRequest_Out¦http://sap.com/xi/TMS¦¦ | In-Use | Ready to migrate |
| 157 | CATONE_HUN¦EDI_Separator¦GS1_StockLevelAdjustments_OB¦urn:upfield.europe.com:M2D:DCWarehousing:InventoryManagement:StockLevelAdjustments¦¦ | In-Use | Evaluation required |
| 158 | USCOLD_TURLOCK_USA¦EDI_Separator¦EDI947_v5010_InventoryAdjustments_OB¦urn:upfield.americas.com:M2D:DCWarehousing:InventoryManagement:InventoryAdjustments¦¦ | In-Use | Evaluation required |
| 159 | ¦SHIMATARI_GRC¦PurchaseOrderReceiptConfirmation_GR_OB¦urn:upfield.europe.com:M2D:DCWarehousing:ReceivingAdvice:PurchaseOrderReceiptConfirmation¦¦ | In-Use | Ready to migrate |
| 160 | ¦TMQCLNT100¦TransportationOrderLoadingAppointmentRequest_Out¦http://sap.com/xi/TMS/Global¦¦ | In-Use | Ready to migrate |
| 161 | NORDFROST_DEU¦EDI_Separator¦PurchaseOrderReceiptConfirmation_GS1_OB¦urn:upfield.europe.com:M2D:DCWarehousing:ReceivingAdvice:PurchaseOrderReceiptConfirmation¦¦ | In-Use | Evaluation required |
| 162 | ¦S5QCLNT300¦IntercompanyPayments_OB¦urn:upfield.com:R2R:Finance:Treasury:IntercompanyPayments¦¦ | In-Use | Ready to migrate |
| 163 | PLANZER_CHE¦EDI_Separator¦GS1_DeliveryConfirmation_OB¦urn:upfield.europe.com:M2D:DCWarehousing:DespatchAdvice:DeliveryConfirmation¦¦ | In-Use | Evaluation required |
| 164 | TOPTRANS_SVK¦EDI_Separator¦GS1_StockLevelAdjustments_OB¦urn:upfield.europe.com:M2D:DCWarehousing:InventoryManagement:StockLevelAdjustments¦¦ | In-Use | Evaluation required |
| 165 | ¦TMQCLNT300¦SI_CASS_Report_Out¦http://upfield.com:CASS¦¦ | In-Use | Ready to migrate |
| 166 | ¦ILABLO_POL¦SplitPallet_ILABO_OB¦urn:upfield.europe.com:M2D:Manufacturing:SplitPallet¦¦ | In-Use | Ready to migrate |
| 167 | COLDPOINT_USA¦EDI_Separator¦EDI944_v5010_GRShipmentConfirmation_OB¦urn:upfield.americas.com:M2D:DCWarehousing:Receipt:GRShipmentConfirmation¦¦ | In-Use | Evaluation required |
| 168 | NFT_GBR¦EDI_Separator¦GS1_DeliveryConfirmation_OB¦urn:upfield.europe.com:M2D:DCWarehousing:DespatchAdvice:DeliveryConfirmation¦¦ | In-Use | Evaluation required |
| 169 | BRIMICH_CA¦EDI_Separator¦EDI856_v5010_DeliveryConfirmation_OB¦urn:upfield.americas.com:M2D:DCWarehousing:DespatchAdvice:DeliveryConfirmation¦¦ | In-Use | Evaluation required |
| 170 | ¦S4QCLNT300¦ZM2D_BATMAS.ZBATMAS¦urn:sap-com:document:sap:idoc:messages¦¦ | In-Use | Ready to migrate |
| 171 | NFT_GBR¦EDI_Separator¦GS1_OnTimeDeliveryConfirmation_OB¦urn:upfield.europe.com:M2D:DCWarehousing:ReceivingAdvice:OnTimeDeliveryConfirmation¦¦ | In-Use | Evaluation required |
| 172 | HOLDTRANS_FRA¦EDI_Separator¦StockBalanceDetail_GS1_OB¦urn:upfield.europe.com:M2D:DCWarehousing:InventoryStatus:StockBalanceDetail¦¦ | In-Use | Evaluation required |
| 173 | STEF_FRA¦EDI_Separator¦GS1_DeliveryConfirmation_OB¦urn:upfield.europe.com:M2D:DCWarehousing:DespatchAdvice:DeliveryConfirmation¦¦ | In-Use | Evaluation required |
| 174 | ¦S5QCLNT300¦ODP_TransportationRequestSUITERequest_Out¦http://sap.com/xi/APPL/SE/Global¦¦ | In-Use | Ready to migrate |
| 175 | ¦S4QCLNT300¦SWIFT_payload_parFile_OB¦urn:upfield.com:R2R:Finance:Banking:OutgoingPayments¦¦ | In-Use | Ready to migrate |
| 176 | LINEAGE_USA¦EDI_Separator¦EDI944_v5010_GRShipmentConfirmation_OB¦urn:upfield.americas.com:M2D:DCWarehousing:Receipt:GRShipmentConfirmation¦¦ | In-Use | Evaluation required |
| 177 | HOLDTRANS_FRA¦AS2_Service¦HOLDTRANS_FRA_B2BSeparator_OB¦urn:upfield.europe.com:M2D:HOLDTRANS_FRA_B2BSeparator¦¦ | In-Use | Evaluation required |
| 178 | ACCEL_MEX¦EDI_Separator¦EDI856_v5010_DeliveryConfirmation_OB¦urn:upfield.americas.com:M2D:DCWarehousing:DespatchAdvice:DeliveryConfirmation¦¦ | In-Use | Evaluation required |
| 179 | USCOLD_TURLOCK_USA¦AS2_Service¦USCOLD_TURLOCK_USA_B2BSeparator_OB¦urn:upfield.global.com:M2D:USCOLD_TURLOCK_USA_B2BSeparator¦¦ | In-Use | Evaluation required |
| 180 | SALVESEN_ESP¦EDI_Separator¦GoodsReceiptConfirmation_GS1_OB¦urn:upfield.europe.com:M2D:DCWarehousing:ReceivingAdvice:GoodsReceiptConfirmation¦¦ | In-Use | Evaluation required |
| 181 | KUEHNENAGEL_NLD¦EDI_Separator¦GoodsReceiptConfirmation_GS1_OB¦urn:upfield.europe.com:M2D:DCWarehousing:ReceivingAdvice:GoodsReceiptConfirmation¦¦ | In-Use | Evaluation required |
| 182 | BAKKERLOGISTIEK_NLD¦AS2_Service¦BAKKERLOGISTIEK_NLD_B2BSeparator_OB¦urn:upfield.europe.com:M2D:BAKKERLOGISTIEK_NLD_B2BSeparator¦¦ | In-Use | Evaluation required |
| 183 | ¦SATTSTORE_SWE¦CommonFlatFilHBRG_SU_OB¦urn:upfield.europe.com:M2D:DCWarehousing:Common:FlatFileStructure¦¦ | In-Use | Adjustment required |
| 184 | GXS_DEU¦EDI_Separator¦GS1_StockLevelAdjustments_OB¦urn:upfield.europe.com:M2D:DCWarehousing:InventoryManagement:StockLevelAdjustments¦¦ | In-Use | Evaluation required |
| 185 | QLOGISTICS_AUT¦EDI_Separator¦StockBalanceDetail_GS1_OB¦urn:upfield.europe.com:M2D:DCWarehousing:InventoryStatus:StockBalanceDetail¦¦ | In-Use | Evaluation required |
| 186 | ¦REXDALE_CAN¦ProductionOrderConfirmation_OB¦urn:upfield.americas.com:M2D:Manufacturing:ProductionOrderConfirmation¦¦ | In-Use | Ready to migrate |
| 187 | LINEAGE_USA¦EDI_Separator¦EDI856_v5010_DeliveryConfirmation_OB¦urn:upfield.americas.com:M2D:DCWarehousing:DespatchAdvice:DeliveryConfirmation¦¦ | In-Use | Evaluation required |
| 188 | USCOLD_USA¦AS2_Service¦USCOLD_USA_B2BSeparator_OB¦urn:upfield.global.com:M2D:USCOLD_USA_B2BSeparator¦¦ | In-Use | Evaluation required |
| 189 | CULINA_GBR¦EDI_Separator¦RefusalOrder_OB¦urn:upfield.europe.com:M2D:DCWarehousing:DespatchAdvice:RefusalOrder¦¦ | In-Use | Evaluation required |
| 190 | ¦S4QCLNT300¦IntercompanyPayments_OB¦urn:upfield.com:R2R:Finance:Treasury:IntercompanyPayments¦¦ | In-Use | Ready to migrate |
| 191 | ¦S4QCLNT300¦ZM2D_STCK_STATUS.WMMBID02.ZM2D_WMMBID02¦urn:sap-com:document:sap:idoc:messages¦¦ | In-Use | Ready to migrate |
| 192 | ¦S4QCLNT300¦ODP_TransportationRequestSUITECancellationRequest_Out¦http://sap.com/xi/APPL/SE/Global¦¦ | In-Use | Ready to migrate |
| 193 | APIX_COL¦EDI_Separator¦EDI944_v5010_GRShipmentConfirmation_OB¦urn:upfield.americas.com:M2D:DCWarehousing:Receipt:GRShipmentConfirmation¦¦ | In-Use | Evaluation required |
| 194 | FEDEX¦AS2_Service¦EDI944_v4010_GRShipmentConfirmation_OB¦urn:upfield.americas.com:M2D:DCWarehousing:Receipt:GRShipmentConfirmation¦¦ | In-Use | Evaluation required |
| 195 | PLANZER_CHE¦EDI_Separator¦StockBalanceDetail_GS1_OB¦urn:upfield.europe.com:M2D:DCWarehousing:InventoryStatus:StockBalanceDetail¦¦ | In-Use | Evaluation required |
| 196 | PRL_IRL¦EDI_Separator¦GS1_DeliveryConfirmation_OB¦urn:upfield.europe.com:M2D:DCWarehousing:DespatchAdvice:DeliveryConfirmation¦¦ | In-Use | Evaluation required |
| 197 | KUEHNE_POL¦EDI_Separator¦GoodsReceiptConfirmation_GS1_OB¦urn:upfield.europe.com:M2D:DCWarehousing:ReceivingAdvice:GoodsReceiptConfirmation¦¦ | In-Use | Evaluation required |
| 198 | ¦S4QCLNT300¦CustomerFreightInvoiceRequestSUITEConfirmation_Out_V1¦http://sap.com/xi/APPL/Global2¦¦ | In-Use | Ready to migrate |
| 199 | STEF_PRT_FRA¦EDI_Separator¦GS1_OnTimeDeliveryConfirmation_OB¦urn:upfield.europe.com:M2D:DCWarehousing:ReceivingAdvice:OnTimeDeliveryConfirmation¦¦ | In-Use | Evaluation required |
| 200 | KUEHNE_POL¦EDI_Separator¦StockBalanceDetail_GS1_OB¦urn:upfield.europe.com:M2D:DCWarehousing:InventoryStatus:StockBalanceDetail¦¦ | In-Use | Evaluation required |
| 201 | ¦S4QCLNT300¦MATMAS.MATMAS03.ZM2D_MATMAS03¦urn:sap-com:document:sap:idoc:messages¦¦ | In-Use | Evaluation required |
| 202 | BAKKERLOGISTIEK_NLD¦EDI_Separator¦PurchaseOrderReceiptConfirmation_GS1_OB¦urn:upfield.europe.com:M2D:DCWarehousing:ReceivingAdvice:PurchaseOrderReceiptConfirmation¦¦ | In-Use | Evaluation required |
| 203 | ¦S4QCLNT300¦DEBMAS.DEBMAS07.ZM2D_DEBMAS07¦urn:sap-com:document:sap:idoc:messages¦¦ | In-Use | Ready to migrate |
| 204 | DHL_TENERIFE_ESP¦EDI_Separator¦ProofOfDelivery_OB¦urn:upfield.europe.com:M2D:DCWarehousing:ReceivingAdvice:ProofOfDelivery¦¦ | In-Use | Evaluation required |
| 205 | ¦HELSINGBORG_SWE¦ProductionOrderRecording_SattStore_SW_S_OB¦urn:upfield.europe.com:M2D:Manufacturing:ProductionOrderRecording¦¦ | In-Use | Ready to migrate |
| 206 | CATONE_HUN¦EDI_Separator¦GS1_DeliveryConfirmation_OB¦urn:upfield.europe.com:M2D:DCWarehousing:DespatchAdvice:DeliveryConfirmation¦¦ | In-Use | Evaluation required |
| 207 | DHL_IDN¦AS2_Service¦DHL_IDN_B2BSeparator_OB¦urn:upfield.global.com:M2D:DHL_IDN_B2BSeparator¦¦ | In-Use | Evaluation required |
| 208 | USCOLD_TURLOCK_USA¦EDI_Separator¦EDI944_v5010_GRShipmentConfirmation_OB¦urn:upfield.americas.com:M2D:DCWarehousing:Receipt:GRShipmentConfirmation¦¦ | In-Use | Evaluation required |
| 209 | SALVESEN_ESP¦EDI_Separator¦GS1_OnTimeDeliveryConfirmation_OB¦urn:upfield.europe.com:M2D:DCWarehousing:ReceivingAdvice:OnTimeDeliveryConfirmation¦¦ | In-Use | Evaluation required |
| 210 | LUISSIMOES_PRT¦EDI_Separator¦StockBalanceDetail_GS1_OB¦urn:upfield.europe.com:M2D:DCWarehousing:InventoryStatus:StockBalanceDetail¦¦ | In-Use | Evaluation required |
| 211 | ¦S5QCLNT300¦ZM2D_ASN.ZM2D_ASN_IDOC¦urn:sap-com:document:sap:idoc:messages¦¦ | In-Use | Evaluation required |
| 212 | ¦S4QCLNT300¦ODP_TransportationRequestSUITERequest_Out¦http://sap.com/xi/APPL/SE/Global¦¦ | In-Use | Ready to migrate |
| 213 | ¦S4QCLNT300¦XelixInvoices_OB¦urn:upfield.com:R2R:Finance:Xelix:Al11Invoices¦¦ | In-Use | Ready to migrate |
| 214 | BAKKERLOGISTIEK_NLD¦EDI_Separator¦GS1_DeliveryConfirmation_OB¦urn:upfield.europe.com:M2D:DCWarehousing:DespatchAdvice:DeliveryConfirmation¦¦ | In-Use | Evaluation required |
| 215 | DHL_ESP¦EDI_Separator¦GS1_StockLevelAdjustments_OB¦urn:upfield.europe.com:M2D:DCWarehousing:InventoryManagement:StockLevelAdjustments¦¦ | In-Use | Evaluation required |
| 216 | DHL_BEL¦EDI_Separator¦GoodsReceiptConfirmation_GS1_OB¦urn:upfield.europe.com:M2D:DCWarehousing:ReceivingAdvice:GoodsReceiptConfirmation¦¦ | In-Use | Evaluation required |
| 217 | LUISSIMOES_PRT¦EDI_Separator¦GS1_DeliveryConfirmation_OB¦urn:upfield.europe.com:M2D:DCWarehousing:DespatchAdvice:DeliveryConfirmation¦¦ | In-Use | Evaluation required |
| 218 | DHL_IDN¦EDI_Separator¦StockReconciliation_OB¦urn:upfield.global.com:M2D:DCWarehousing:InventoryManagement:StockReconciliation¦¦ | In-Use | Evaluation required |
| 219 | NAGEL_EUR¦AS2_Service¦NAGEL_EUR_B2BSeparator_OB¦urn:upfield.global.com:M2D:NAGEL_EUR_B2BSeparator_OB¦¦ | In-Use | Evaluation required |
| 220 | LUISSIMOES_PRT¦EDI_Separator¦GoodsReceiptConfirmation_GS1_OB¦urn:upfield.europe.com:M2D:DCWarehousing:ReceivingAdvice:GoodsReceiptConfirmation¦¦ | In-Use | Evaluation required |
| 221 | TOPTRANS_SVK¦EDI_Separator¦GoodsReceiptConfirmation_GS1_OB¦urn:upfield.europe.com:M2D:DCWarehousing:ReceivingAdvice:GoodsReceiptConfirmation¦¦ | In-Use | Evaluation required |
| 222 | TOPTRANS_SVK¦EDI_Separator¦StockBalanceDetail_GS1_OB¦urn:upfield.europe.com:M2D:DCWarehousing:InventoryStatus:StockBalanceDetail¦¦ | In-Use | Evaluation required |
| 223 | ¦SATTSTORE_SWE¦CommonFlatFilHBRG_OB¦urn:upfield.europe.com:M2D:DCWarehousing:Common:FlatFileStructure¦¦ | In-Use | Adjustment required |
| 224 | ¦S5QCLNT300¦Edelivery_OB¦urn:upfield.europe.com:M2D:Carrier:Edelivery¦¦ | In-Use | Ready to migrate |
| 225 | ¦SHIMATARI_GRC¦OnTimeDeliveryConfirmation_GR_OB¦urn:upfield.europe.com:M2D:DCWarehousing:ReceivingAdvice:OnTimeDeliveryConfirmation¦¦ | In-Use | Ready to migrate |
| 226 | LUISSIMOES_PRT¦EDI_Separator¦GS1_StockLevelAdjustments_OB¦urn:upfield.europe.com:M2D:DCWarehousing:InventoryManagement:StockLevelAdjustments¦¦ | In-Use | Evaluation required |
| 227 | FEDEX¦AS2_Service¦EDI856_v5010_GIShipmentConfirmation_OB¦urn:upfield.americas.com:M2D:DCWarehousing:Shipment:GIShipmentConfirmation¦¦ | In-Use | Evaluation required |
| 228 | USCOLD_TURLOCK_USA¦EDI_Separator¦EDI846_v5010_StockReconciliation_OB¦urn:upfield.americas.com:M2D:DCWarehousing:InventoryManagement:StockReconciliation¦¦ | In-Use | Evaluation required |
| 229 | ¦S4QCLNT300¦WMTORD.WMTOID02.ZM2D_WMTOID02¦urn:sap-com:document:sap:idoc:messages¦¦ | In-Use | Adjustment required |
| 230 | ¦TMQCLNT100¦SI_CASS_Report_Out¦http://upfield.com:CASS¦¦ | In-Use | Ready to migrate |
| 231 | ¦BC_LOOPBACK¦ProductionOrderDetails_KATOWICE_OB¦urn:upfield.europe.com:M2D:Manufacturing:ProductionOrder¦¦ | In-Use | Ready to migrate |
| 232 | NAGEL_DEU¦EDI_Separator¦StockStatusConfirmation_GS1_OB¦urn:upfield.europe.com:M2D:DCWarehousing:InventoryStatus:StockStatusConfirmation¦¦ | In-Use | Evaluation required |
| 233 | USCOLD_HAZLETON_USA¦EDI_Separator¦EDI944_v5010_GRShipmentConfirmation_OB¦urn:upfield.americas.com:M2D:DCWarehousing:Receipt:GRShipmentConfirmation¦¦ | In-Use | Evaluation required |
| 234 | ¦S4QCLNT300¦GetTransportationDocumentURI¦http://sap.com/xi/APPL/PI/TM/UX¦¦ | In-Use | Ready to migrate |
| 235 | ¦S4QCLNT300¦TransportationOrderLoadingAppointmentNotification_Out¦http://sap.com/xi/EWM/Global¦¦ | In-Use | Ready to migrate |
| 236 | ¦S5QCLNT300¦ODP_TransportationRequestSUITECancellationRequest_Out¦http://sap.com/xi/APPL/SE/Global¦¦ | In-Use | Ready to migrate |
| 237 | USCOLD_USA¦AS2_Service¦USCOLD_USA_B2BSeparator_OB_NEW¦urn:upfield.global.com:M2D:USCOLD_USA_B2BSeparator¦¦ | In-Use | Evaluation required |
| 238 | CULINA_GBR¦EDI_Separator¦GoodsReceipt_InboundDelivery_GS1_OB¦urn:upfield.europe.com:M2D:DCWarehousing:ReceivingAdvice:GoodsReceipt_InboundDelivery¦¦ | In-Use | Evaluation required |
| 239 | DHL_IDN¦EDI_Separator¦GoodsissueShipmentUpdate_OB¦urn:upfield.global.com:M2D:DCWarehousing:TransportStatusNotification:GoodsIssueShipmentUpdate¦¦ | In-Use | Evaluation required |
| 240 | ¦TMQCLNT300¦TransportationOrderCancellationRequestFourKites_Out¦http://upfield.com:FourKites¦¦ | In-Use | Ready to migrate |
| 241 | USCOLD_FRESNO_USA¦EDI_Separator¦EDI944_v5010_GRShipmentConfirmation_OB¦urn:upfield.americas.com:M2D:DCWarehousing:Receipt:GRShipmentConfirmation¦¦ | In-Use | Evaluation required |
| 242 | ¦S5QCLNT300¦BOMMAT.BOMMAT01¦urn:sap-com:document:sap:idoc:messages¦¦ | In-Use | Ready to migrate |
| 243 | PORTRANS_ECU¦EDI_Separator¦EDI947_v5010_InventoryAdjustments_OB¦urn:upfield.americas.com:M2D:DCWarehousing:InventoryManagement:InventoryAdjustments¦¦ | In-Use | Evaluation required |
| 244 | ¦ILABLO_POL¦PalletSplit_ILABO_OB¦urn:upfield.europe.com:M2D:Warehousing:SplitPallet¦¦ | In-Use | Ready to migrate |
| 245 | STEF_FRA¦EDI_Separator¦GS1_OnTimeDeliveryConfirmation_OB¦urn:upfield.europe.com:M2D:DCWarehousing:ReceivingAdvice:OnTimeDeliveryConfirmation¦¦ | In-Use | Evaluation required |
| 246 | ¦S5QCLNT300¦LOIROU.LOIROU02.ZM2D_LOIROU¦urn:sap-com:document:sap:idoc:messages¦¦ | In-Use | Ready to migrate |
| 247 | USCOLD_FRESNO_USA¦EDI_Separator¦EDI947_v5010_InventoryAdjustments_OB¦urn:upfield.americas.com:M2D:DCWarehousing:InventoryManagement:InventoryAdjustments¦¦ | In-Use | Evaluation required |
| 248 | ¦BC_LOOPBACK¦SWIFT_payload_parFile_OB¦urn:upfield.com:R2R:Finance:Banking:OutgoingPayments¦¦ | In-Use | Evaluation required |
| 249 | DHL_EUR¦AS2_Service¦DHL_EUR_B2BSeparator_OB¦urn:upfield.global.com:M2D:DHL_EUR_B2BSeparator_OB¦¦ | In-Use | Evaluation required |
| 250 | NAGEL_AUT¦AS2_Service¦NAGEL_AUT_B2BSeparator_OB¦urn:upfield.europe.com:M2D:NAGEL_AUT_B2BSeparator¦¦ | In-Use | Evaluation required |
| 251 | DHL_TENERIFE_ESP¦EDI_Separator¦StockBalanceDetail_GS1_OB¦urn:upfield.europe.com:M2D:DCWarehousing:InventoryStatus:StockBalanceDetail¦¦ | In-Use | Evaluation required |
| 252 | QLOGISTICS_AUT¦EDI_Separator¦GS1_DeliveryConfirmation_OB¦urn:upfield.europe.com:M2D:DCWarehousing:DespatchAdvice:DeliveryConfirmation¦¦ | In-Use | Evaluation required |
| 253 | ¦BRANTFORD_CAN¦ProductionOrderConfirmation_OB¦urn:upfield.americas.com:M2D:Manufacturing:ProductionOrderConfirmation¦¦ | In-Use | Ready to migrate |
| 254 | ¦S5QCLNT300¦DEBMAS.DEBMAS01¦urn:sap-com:document:sap:idoc:messages¦¦ | In-Use | Evaluation required |
| 255 | DHL_TENERIFE_ESP¦EDI_Separator¦GS1_StockLevelAdjustments_OB¦urn:upfield.europe.com:M2D:DCWarehousing:InventoryManagement:StockLevelAdjustments¦¦ | In-Use | Evaluation required |
| 256 | ¦S4QCLNT300¦BusinessDocumentFlowTMInformationbyBusinessObjectReferenceQueryResponse_Out¦http://sap.com/xi/APPL/Global2¦¦ | In-Use | Ready to migrate |
| 257 | ACCEL_MEX¦EDI_Separator¦EDI944_v5010_GRShipmentConfirmation_OB¦urn:upfield.americas.com:M2D:DCWarehousing:Receipt:GRShipmentConfirmation¦¦ | In-Use | Evaluation required |
| 258 | GXS_DEU¦EDI_Separator¦StockBalanceDetail_GS1_OB¦urn:upfield.europe.com:M2D:DCWarehousing:InventoryStatus:StockBalanceDetail¦¦ | In-Use | Evaluation required |
| 259 | DHL_BEL¦EDI_Separator¦GS1_OnTimeDeliveryConfirmation_OB¦urn:upfield.europe.com:M2D:DCWarehousing:ReceivingAdvice:OnTimeDeliveryConfirmation¦¦ | In-Use | Evaluation required |
| 260 | FMLOGISTICS_CZE¦EDI_Separator¦GS1_StockLevelAdjustments_OB¦urn:upfield.europe.com:M2D:DCWarehousing:InventoryManagement:StockLevelAdjustments¦¦ | In-Use | Evaluation required |
| 261 | STEF_FRA¦EDI_Separator¦GoodsReceiptConfirmation_GS1_OB¦urn:upfield.europe.com:M2D:DCWarehousing:ReceivingAdvice:GoodsReceiptConfirmation¦¦ | In-Use | Evaluation required |
| 262 | ¦SHIMATARI_GRC¦RefusalOrder_GR_OB¦urn:upfield.europe.com:M2D:DCWarehousing:DespatchAdvice:RefusalOrder¦¦ | In-Use | Ready to migrate |
| 263 | ¦S5QCLNT300¦PurchaseRequisition_OB¦urn:upfield.europe.com:S2P:Manufacturing:PurchaseRequisition¦¦ | In-Use | Adjustment required |
| 264 | SOGETRA_FRA¦EDI_Separator¦GS1_StockLevelAdjustments_OB¦urn:upfield.europe.com:M2D:DCWarehousing:InventoryManagement:StockLevelAdjustments¦¦ | In-Use | Evaluation required |
| 265 | ¦BC_FIS_SSB¦IncomingBankStatements_OB¦urn:upfield.com:R2R:Finance:Banking:IncomingBankStatements¦¦ | In-Use | Ready to migrate |
| 266 | ¦S5QCLNT300¦ZS2P_VNDET.ZS2P_SRSUPPLY¦urn:sap-com:document:sap:idoc:messages¦¦ | In-Use | Ready to migrate |
| 267 | PLANZER_CHE¦EDI_Separator¦GS1_StockLevelAdjustments_OB¦urn:upfield.europe.com:M2D:DCWarehousing:InventoryManagement:StockLevelAdjustments¦¦ | In-Use | Evaluation required |
| 268 | ¦S4QCLNT300¦Edelivery_OB¦urn:upfield.europe.com:M2D:Carrier:Edelivery¦¦ | In-Use | Ready to migrate |
| 269 | STEF_PRT_FRA¦EDI_Separator¦StockBalanceDetail_GS1_OB¦urn:upfield.europe.com:M2D:DCWarehousing:InventoryStatus:StockBalanceDetail¦¦ | In-Use | Evaluation required |
| 270 | ¦S4QCLNT300¦OutboundDeliveryConfirmation_Out_V1¦http://sap.com/xi/APPL/Global2¦¦ | In-Use | Ready to migrate |
| 271 | SALVESEN_ESP¦EDI_Separator¦GS1_StockLevelAdjustments_OB¦urn:upfield.europe.com:M2D:DCWarehousing:InventoryManagement:StockLevelAdjustments¦¦ | In-Use | Evaluation required |
| 272 | KUEHNE_POL¦EDI_Separator¦PurchaseOrderReceiptConfirmation_GS1_OB¦urn:upfield.europe.com:M2D:DCWarehousing:ReceivingAdvice:PurchaseOrderReceiptConfirmation¦¦ | In-Use | Evaluation required |
| 273 | ¦S5QCLNT300¦ZM2D_RECEIPT.SHPMNT05¦urn:sap-com:document:sap:idoc:messages¦¦ | In-Use | Evaluation required |
| 274 | APIX_COL¦EDI_Separator¦EDI947_v5010_InventoryAdjustments_OB¦urn:upfield.americas.com:M2D:DCWarehousing:InventoryManagement:InventoryAdjustments¦¦ | In-Use | Evaluation required |
| 275 | PLANZER_CHE¦EDI_Separator¦GS1_OnTimeDeliveryConfirmation_OB¦urn:upfield.europe.com:M2D:DCWarehousing:ReceivingAdvice:OnTimeDeliveryConfirmation¦¦ | In-Use | Evaluation required |
| 276 | QLOGISTICS_AUT¦EDI_Separator¦PurchaseOrderReceiptConfirmation_GS1_OB¦urn:upfield.europe.com:M2D:DCWarehousing:ReceivingAdvice:PurchaseOrderReceiptConfirmation¦¦ | In-Use | Evaluation required |
| 277 | NAGEL_AUT¦EDI_Separator¦GS1_OnTimeDeliveryConfirmation_OB¦urn:upfield.europe.com:M2D:DCWarehousing:ReceivingAdvice:OnTimeDeliveryConfirmation¦¦ | In-Use | Evaluation required |
| 278 | ¦S5QCLNT300¦ZM2D_LOIPRO2.ZM2D_LOIPRO201¦urn:sap-com:document:sap:idoc:messages¦¦ | In-Use | Ready to migrate |
| 279 | ¦TMQCLNT100¦TransportationOrderCancellationRequestFourKites_Out¦http://upfield.com:FourKites¦¦ | In-Use | Ready to migrate |
| 280 | DHL_IDN¦EDI_Separator¦StockLevelAdjustments_OB¦urn:upfield.global.com:M2D:DCWarehousing:InventoryManagement:StockLevelAdjustments¦¦ | In-Use | Evaluation required |
| 281 | ¦TMQCLNT300¦TransportationOrderRequestWMS_Out¦http://upfield.com:FEDEX¦¦ | In-Use | Evaluation required |
| 282 | SALVESEN_ESP¦EDI_Separator¦RefusalOrder_OB¦urn:upfield.europe.com:M2D:DCWarehousing:DespatchAdvice:RefusalOrder¦¦ | In-Use | Evaluation required |
| 283 | HOLDTRANS_FRA¦EDI_Separator¦GS1_StockLevelAdjustments_OB¦urn:upfield.europe.com:M2D:DCWarehousing:InventoryManagement:StockLevelAdjustments¦¦ | In-Use | Evaluation required |
| 284 | DHL_BEL¦EDI_Separator¦StockBalanceDetail_GS1_OB¦urn:upfield.europe.com:M2D:DCWarehousing:InventoryStatus:StockBalanceDetail¦¦ | In-Use | Evaluation required |
| 285 | STEF_FRA¦EDI_Separator¦GS1_StockLevelAdjustments_OB¦urn:upfield.europe.com:M2D:DCWarehousing:InventoryManagement:StockLevelAdjustments¦¦ | In-Use | Evaluation required |
| 286 | ¦S5QCLNT300¦SLO_TransportationRequestSUITERequest_Out¦http://sap.com/xi/APPL/Global2¦¦ | In-Use | Ready to migrate |
| 287 | ¦S5QCLNT300¦BusinessDocumentFlowTMInformationbyBusinessObjectReferenceQueryResponse_Out¦http://sap.com/xi/APPL/Global2¦¦ | In-Use | Ready to migrate |
| 288 | APIX_COL¦EDI_Separator¦EDI856_v5010_DeliveryConfirmation_OB¦urn:upfield.americas.com:M2D:DCWarehousing:DespatchAdvice:DeliveryConfirmation¦¦ | In-Use | Evaluation required |
| 289 | ¦HELSINGBORG_SWE¦ProductionOrderRecording_SattStore_SW_T_OB¦urn:upfield.europe.com:M2D:Manufacturing:ProductionOrderRecording¦¦ | In-Use | Ready to migrate |
| 290 | CULINA_GBR¦EDI_Separator¦PurchaseOrderReceiptConfirmation_GS1_OB¦urn:upfield.europe.com:M2D:DCWarehousing:ReceivingAdvice:PurchaseOrderReceiptConfirmation¦¦ | In-Use | Evaluation required |
| 291 | ¦S4QCLNT300¦DESADV.DELVRY07¦urn:sap-com:document:sap:idoc:messages¦¦ | In-Use | Evaluation required |
| 292 | ¦S4QCLNT300¦PurchaseRequisition_OB¦urn:upfield.europe.com:S2P:Manufacturing:PurchaseRequisition¦¦ | In-Use | Adjustment required |
| 293 | SOGETRA_FRA¦EDI_Separator¦StockBalanceDetail_GS1_OB¦urn:upfield.europe.com:M2D:DCWarehousing:InventoryStatus:StockBalanceDetail¦¦ | In-Use | Evaluation required |
| 294 | PORTRANS_ECU¦EDI_Separator¦EDI944_v5010_GRShipmentConfirmation_OB¦urn:upfield.americas.com:M2D:DCWarehousing:Receipt:GRShipmentConfirmation¦¦ | In-Use | Evaluation required |
| 295 | NAGEL_AUT¦EDI_Separator¦GS1_DeliveryConfirmation_OB¦urn:upfield.europe.com:M2D:DCWarehousing:DespatchAdvice:DeliveryConfirmation¦¦ | In-Use | Evaluation required |
| 296 | ¦S5QCLNT300¦ZM2D_MATMAS.MATMAS03.ZM2D_MATMAS04¦urn:sap-com:document:sap:idoc:messages¦¦ | In-Use | Ready to migrate |
| 297 | LUISSIMOES_PRT¦AS2_Service¦LUISSIMOES_PRT_B2BSeparator_OB¦urn:upfield.europe.com:M2D:LUISSIMOES_PRT_B2BSeparator¦¦ | In-Use | Evaluation required |
| 298 | ¦S5QCLNT300¦ConnectionTest¦ConnectionTest¦¦ | In-Use | Ready to migrate |
| 299 | STEF_PRT_FRA¦EDI_Separator¦GoodsReceiptConfirmation_GS1_OB¦urn:upfield.europe.com:M2D:DCWarehousing:ReceivingAdvice:GoodsReceiptConfirmation¦¦ | In-Use | Evaluation required |
| 300 | TOPTRANS_SVK¦EDI_Separator¦GS1_OnTimeDeliveryConfirmation_OB¦urn:upfield.europe.com:M2D:DCWarehousing:ReceivingAdvice:OnTimeDeliveryConfirmation¦¦ | In-Use | Evaluation required |
| 301 | PRL_IRL¦EDI_Separator¦GoodsReceiptConfirmation_GS1_OB¦urn:upfield.europe.com:M2D:DCWarehousing:ReceivingAdvice:GoodsReceiptConfirmation¦¦ | In-Use | Evaluation required |
| 302 | ¦SHIMATARI_GRC¦DeliveryConfirmation_GR_OB¦urn:upfield.europe.com:M2D:DCWarehousing:DespatchAdvice:DeliveryConfirmation¦¦ | In-Use | Ready to migrate |
| 303 | NFT_GBR¦EDI_Separator¦GoodsReceiptConfirmation_GS1_OB¦urn:upfield.europe.com:M2D:DCWarehousing:ReceivingAdvice:GoodsReceiptConfirmation¦¦ | In-Use | Evaluation required |
| 304 | DHL_LASPALMAS_ESP¦EDI_Separator¦GS1_StockLevelAdjustments_OB¦urn:upfield.europe.com:M2D:DCWarehousing:InventoryManagement:StockLevelAdjustments¦¦ | In-Use | Evaluation required |
| 305 | COLDPOINT_USA¦EDI_Separator¦EDI856_v5010_DeliveryConfirmation_OB¦urn:upfield.americas.com:M2D:DCWarehousing:DespatchAdvice:DeliveryConfirmation¦¦ | In-Use | Evaluation required |
| 306 | PORTRANS_ECU¦EDI_Separator¦EDI856_v5010_DeliveryConfirmation_OB¦urn:upfield.americas.com:M2D:DCWarehousing:DespatchAdvice:DeliveryConfirmation¦¦ | In-Use | Evaluation required |
| 307 | KUEHNENAGEL_NLD¦EDI_Separator¦GS1_StockLevelAdjustments_OB¦urn:upfield.europe.com:M2D:DCWarehousing:InventoryManagement:StockLevelAdjustments¦¦ | In-Use | Evaluation required |
| 308 | ¦S4QCLNT300¦DEBMAS.DEBMAS01¦urn:sap-com:document:sap:idoc:messages¦¦ | In-Use | Evaluation required |
| 309 | ¦S5QCLNT300¦TransportationOrderSCMExecutionConfirmation_Out¦http://sap.com/xi/APPL/Global¦¦ | In-Use | Ready to migrate |
| 310 | AMERICOLD_AUS¦AS2_Service¦AMERICOLD_AUS_B2BSeparator_OB¦urn:upfield.global.com:M2D:AMERICOLD_AUS_B2BSeparator¦¦ | In-Use | Evaluation required |
| 311 | ¦S5QCLNT300¦ORDERS.ORDERS05¦urn:sap-com:document:sap:idoc:messages¦¦ | In-Use | Evaluation required |
| 312 | ¦BC_FIS_INTEGRITY¦CBRRates_OB¦urn:upfield.com:R2R:Finance:Treasury:CBRRates¦¦ | In-Use | Ready to migrate |
| 313 | KUEHNE_POL¦EDI_Separator¦GS1_DeliveryConfirmation_OB¦urn:upfield.europe.com:M2D:DCWarehousing:DespatchAdvice:DeliveryConfirmation¦¦ | In-Use | Evaluation required |
| 314 | ¦S5QCLNT300¦IDP_TransportationRequestSUITERequest_Out¦http://sap.com/xi/APPL/SE/Global¦¦ | In-Use | Ready to migrate |
| 315 | STEF_FRA¦EDI_Separator¦PurchaseOrderReceiptConfirmation_GS1_OB¦urn:upfield.europe.com:M2D:DCWarehousing:ReceivingAdvice:PurchaseOrderReceiptConfirmation¦¦ | In-Use | Evaluation required |
| 316 | ¦S4QCLNT300¦ZM2D_WMSASN1.DELVRY07.ZM2D_DELIVRY07¦urn:sap-com:document:sap:idoc:messages¦¦ | In-Use | Ready to migrate |
| 317 | PORTRANS_ECU¦AS2_Service¦PORTRANS_ECU_B2BSeparator_OB¦urn:upfield.americas.com:M2D:PORTRANS_ECU_B2BSeparator¦¦ | In-Use | Evaluation required |
| 318 | USCOLD_HAZLETON_USA¦EDI_Separator¦EDI856_v5010_DeliveryConfirmation_OB¦urn:upfield.americas.com:M2D:DCWarehousing:DespatchAdvice:DeliveryConfirmation¦¦ | In-Use | Evaluation required |
| 319 | DHL_IDN¦EDI_Separator¦DeliveryConfirmation_OB¦urn:upfield.global.com:M2D:DCWarehousing:DespatchAdvice:DeliveryConfirmation¦¦ | In-Use | Evaluation required |
| 320 | ¦S5QCLNT300¦GetTransportationDocumentURI¦http://sap.com/xi/APPL/PI/TM/UX¦¦ | In-Use | Ready to migrate |
| 321 | ¦S4QCLNT300¦ZS2P_REPACK.ORDERS05.ZORDERS05¦urn:sap-com:document:sap:idoc:messages¦¦ | In-Use | Ready to migrate |
| 322 | ¦SHIMATARI_GRC¦StockLevelAdjustments_3PL_GR_OB¦urn:upfield.europe.com:M2D:DCWarehousing:InventoryManagement:StockLevelAdjustments¦¦ | In-Use | Ready to migrate |
| 323 | NAGEL_DEU¦EDI_Separator¦GoodsReceiptConfirmation_GS1_OB¦urn:upfield.europe.com:M2D:DCWarehousing:ReceivingAdvice:GoodsReceiptConfirmation¦¦ | In-Use | Evaluation required |
| 324 | ¦S4QCLNT300¦TransportationOrderLoadingAppointmentNotification_Out¦http://upfield.com:EWM¦¦ | In-Use | Ready to migrate |
| 325 | DHL_BEL¦EDI_Separator¦PurchaseOrderReceiptConfirmation_GS1_OB¦urn:upfield.europe.com:M2D:DCWarehousing:ReceivingAdvice:PurchaseOrderReceiptConfirmation¦¦ | In-Use | Evaluation required |
| 326 | NAGEL_AUT¦EDI_Separator¦PurchaseOrderReceiptConfirmation_GS1_OB¦urn:upfield.europe.com:M2D:DCWarehousing:ReceivingAdvice:PurchaseOrderReceiptConfirmation¦¦ | In-Use | Evaluation required |
| 327 | ¦S5QCLNT300¦WMTORD.WMTOID02¦urn:sap-com:document:sap:idoc:messages¦¦ | In-Use | Ready to migrate |
| 328 | GXS_DEU¦EDI_Separator¦PurchaseOrderReceiptConfirmation_GS1_OB¦urn:upfield.europe.com:M2D:DCWarehousing:ReceivingAdvice:PurchaseOrderReceiptConfirmation¦¦ | In-Use | Evaluation required |
| 329 | KUEHNE_POL¦EDI_Separator¦GS1_StockLevelAdjustments_OB¦urn:upfield.europe.com:M2D:DCWarehousing:InventoryManagement:StockLevelAdjustments¦¦ | In-Use | Evaluation required |
| 330 | DHL_ESP¦EDI_Separator¦StockBalanceDetail_GS1_OB¦urn:upfield.europe.com:M2D:DCWarehousing:InventoryStatus:StockBalanceDetail¦¦ | In-Use | Evaluation required |
| 331 | ¦S5QCLNT300¦ZM2D_WMSASN1.DELVRY07.ZM2D_DELIVRY07¦urn:sap-com:document:sap:idoc:messages¦¦ | In-Use | Ready to migrate |
| 332 | NFT_GBR¦EDI_Separator¦PurchaseOrderReceiptConfirmation_GS1_OB¦urn:upfield.europe.com:M2D:DCWarehousing:ReceivingAdvice:PurchaseOrderReceiptConfirmation¦¦ | In-Use | Evaluation required |
| 333 | NFT_GBR¦EDI_Separator¦GS1_StockLevelAdjustments_OB¦urn:upfield.europe.com:M2D:DCWarehousing:InventoryManagement:StockLevelAdjustments¦¦ | In-Use | Evaluation required |
| 334 | PLANZER_CHE¦AS2_Service¦PLANZER_CHE_B2BSeparator_OB¦urn:upfield.europe.com:M2D:PLANZER_CHE_B2BSeparator¦¦ | In-Use | Evaluation required |
| 335 | ¦S5QCLNT300¦testopt¦testopt¦¦ | In-Use | Ready to migrate |
| 336 | NFT_GBR¦EDI_Separator¦RefusalOrder_OB¦urn:upfield.europe.com:M2D:DCWarehousing:DespatchAdvice:RefusalOrder¦¦ | In-Use | Evaluation required |
| 337 | ¦S4QCLNT300¦ZS2P_DELDUELIST.ZDELVDUE¦urn:sap-com:document:sap:idoc:messages¦¦ | In-Use | Ready to migrate |
| 338 | BAKKERLOGISTIEK_NLD¦EDI_Separator¦GoodsReceiptConfirmation_GS1_OB¦urn:upfield.europe.com:M2D:DCWarehousing:ReceivingAdvice:GoodsReceiptConfirmation¦¦ | In-Use | Evaluation required |
| 339 | NAGEL_AUT¦EDI_Separator¦GS1_StockLevelAdjustments_OB¦urn:upfield.europe.com:M2D:DCWarehousing:InventoryManagement:StockLevelAdjustments¦¦ | In-Use | Evaluation required |
| 340 | PLANZER_CHE¦EDI_Separator¦GS1_CopackingComponents_OB¦urn:upfield.europe.com:M2D:DCWarehousing:InventoryStatus:CopackingComponents¦¦ | In-Use | Evaluation required |
| 341 | DHL_ESP¦EDI_Separator¦GS1_DeliveryConfirmation_OB¦urn:upfield.europe.com:M2D:DCWarehousing:DespatchAdvice:DeliveryConfirmation¦¦ | In-Use | Evaluation required |
| 342 | ¦S4QCLNT300¦ZS2P_VNDET.ZS2P_SRSUPPLY¦urn:sap-com:document:sap:idoc:messages¦¦ | In-Use | Ready to migrate |
| 343 | ¦S5QCLNT300¦TransportationOrderSUITEInvoicingPreparationConfirmation_Out¦http://sap.com/xi/APPL/Global2¦¦ | In-Use | Ready to migrate |
| 344 | KUEHNE_EUR¦AS2_Service¦KUEHNE_EUR_B2BSeparator_OB¦urn:upfield.europe.com:M2D:KUEHNE_EUR_B2BSeparator¦¦ | In-Use | Evaluation required |
| 345 | COLDPOINT_USA¦EDI_Separator¦EDI846_v5010_StockReconciliation_OB¦urn:upfield.americas.com:M2D:DCWarehousing:InventoryManagement:StockReconciliation¦¦ | In-Use | Evaluation required |
| 346 | FEDEX¦AS2_Service¦EDI947_v4010_InventoryAdjustments_OB¦urn:upfield.americas.com:M2D:DCWarehousing:InventoryManagement:InventoryAdjustments¦¦ | In-Use | Evaluation required |
| 347 | ¦PIRAEUS_GRC¦ProductionOrderRecording_FlatFile_PAMCO_Refinery_OB¦urn:upfield.europe.com:M2D:Manufacturing:ProductionOrderRecording¦¦ | In-Use | Ready to migrate |
| 348 | ¦BC_FIS_INTEGRITY¦FXMarketRates_OB¦urn:upfield.com:R2R:Finance:Treasury:FXRates¦¦ | In-Use | Ready to migrate |
| 349 | ¦S5QCLNT300¦ZM2D_GOODSMVT.ZM2D_GOODSMVT¦urn:sap-com:document:sap:idoc:messages¦¦ | In-Use | Ready to migrate |
| 350 | ¦PRATAU_DEU¦ProductionOrderRecording_PCS_S7_DE_OB¦urn:upfield.europe.com:M2D:Manufacturing:ProductionOrderRecording¦¦ | In-Use | Ready to migrate |
| 351 | DHL_TENERIFE_ESP¦EDI_Separator¦GoodsReceiptConfirmation_GS1_OB¦urn:upfield.europe.com:M2D:DCWarehousing:ReceivingAdvice:GoodsReceiptConfirmation¦¦ | In-Use | Evaluation required |
| 352 | ACCEL_MEX¦AS2_Service¦ACCEL_MEX_B2BSeparator_OB¦urn:upfield.global.com:M2D:ACCEL_MEX_B2BSeparator¦¦ | In-Use | Evaluation required |
| 353 | ¦S4QCLNT300¦TransportationOrderSCMExecutionConfirmation_Out¦http://sap.com/xi/APPL/Global¦¦ | In-Use | Ready to migrate |
| 354 | ¦S4QCLNT300¦TransportationOrderSUITEInvoicingPreparationConfirmation_Out¦http://sap.com/xi/APPL/Global2¦¦ | In-Use | Ready to migrate |
| 355 | ¦S4QCLNT300¦SLO_TransportationRequestSUITECancellationRequest_Out¦http://sap.com/xi/APPL/Global2¦¦ | In-Use | Ready to migrate |
| 356 | ¦S4QCLNT300¦ZM2D_LOIPRO2.ZM2D_LOIPRO201¦urn:sap-com:document:sap:idoc:messages¦¦ | In-Use | Ready to migrate |
| 357 | BRIMICH_CA¦EDI_Separator¦EDI944_v5010_GRShipmentConfirmation_OB¦urn:upfield.americas.com:M2D:DCWarehousing:Receipt:GRShipmentConfirmation¦¦ | In-Use | Evaluation required |
| 358 | ¦TMQCLNT300¦TransportationOrderSUITEInvoicingPreparationCancellationRequest_Out¦http://sap.com/xi/TMS/Global¦¦ | In-Use | Ready to migrate |
| 359 | ¦S4QCLNT300¦IDP_TransportationRequestSUITERequest_Out¦http://sap.com/xi/APPL/SE/Global¦¦ | In-Use | Ready to migrate |
| 360 | LINEAGE_USA¦AS2_Service¦LINEAGE_USA_B2BSeparator_OB¦urn:upfield.global.com:M2D:LINEAGE_USA_B2BSeparator¦¦ | In-Use | Evaluation required |
| 361 | NFT_GBR¦EDI_Separator¦StockBalanceDetail_GS1_OB¦urn:upfield.europe.com:M2D:DCWarehousing:InventoryStatus:StockBalanceDetail¦¦ | In-Use | Evaluation required |
| 362 | QLOGISTICS_AUT¦AS2_Service¦QLOGISTICS_AUT_B2BSeparator_OB¦urn:upfield.europe.com:M2D:QLOGISTICS_AUT_B2BSeparator¦¦ | In-Use | Evaluation required |
| 363 | CULINA_GBR¦EDI_Separator¦GS1_StockLevelAdjustments_OB¦urn:upfield.europe.com:M2D:DCWarehousing:InventoryManagement:StockLevelAdjustments¦¦ | In-Use | Evaluation required |
| 364 | COLDPOINT_USA¦AS2_Service¦COLDPOINT_USA_B2BSeparator_OB¦urn:upfield.global.com:M2D:COLDPOINT_USA_B2BSeparator¦¦ | In-Use | Evaluation required |
| 365 | ¦S5QCLNT300¦IDP_TransportationRequestSUITECancellationRequest_Out¦http://sap.com/xi/APPL/SE/Global¦¦ | In-Use | Ready to migrate |
| 366 | GXS_DEU¦AS2_Service¦GXS_DEU_B2BSeparator_OB¦urn:upfield.global.com:M2D:GXS_DEU_B2BSeparator¦¦ | In-Use | Evaluation required |
| 367 | ¦SATTSTORE_SWE¦CommonPurchaseOrderLineReceive_OB¦urn:upfield.europe.com:M2D:DCWarehousing:Commonstructure¦¦ | In-Use | Ready to migrate |
| 368 | LINEAGE_USA¦EDI_Separator¦EDI846_v5010_StockReconciliation_OB¦urn:upfield.americas.com:M2D:DCWarehousing:InventoryManagement:StockReconciliation¦¦ | In-Use | Evaluation required |
| 369 | ¦SHIMATARI_GRC¦GoodsReceiptConfirmation_GR_OB¦urn:upfield.europe.com:M2D:DCWarehousing:ReceivingAdvice:GoodsReceiptConfirmation¦¦ | In-Use | Ready to migrate |
| 370 | ¦PIRAEUS_GRC¦ProductionOrderRecording_FlatFile_PAMCO_GR¦urn:upfield.europe.com:M2D:Manufacturing:ProductionOrderRecording¦¦ | In-Use | Ready to migrate |
| 371 | KUEHNENAGEL_NLD¦EDI_Separator¦RefusalOrder_OB¦urn:upfield.europe.com:M2D:DCWarehousing:DespatchAdvice:RefusalOrder¦¦ | In-Use | Evaluation required |
| 372 | COLDPOINT_USA¦EDI_Separator¦EDI947_v5010_InventoryAdjustments_OB¦urn:upfield.americas.com:M2D:DCWarehousing:InventoryManagement:InventoryAdjustments¦¦ | In-Use | Evaluation required |
| 373 | STEF_FRA¦AS2_Service¦STEF_FRA_B2BSeparator_OB¦urn:upfield.europe.com:M2D:STEF_FRA_B2BSeparator¦¦ | In-Use | Evaluation required |
| 374 | ¦TMQCLNT300¦TransportationOrderLoadingAppointmentRequest_Out¦http://sap.com/xi/TMS/Global¦¦ | In-Use | Ready to migrate |
| 375 | ¦S5QCLNT300¦ZM2D_LOIPRO3.ZM2D_LOIPRO201.ZM2D_LOIPRO3¦urn:sap-com:document:sap:idoc:messages¦¦ | In-Use | Ready to migrate |
| 376 | ¦TMQCLNT100¦TransportationOrderRequestWMS_Out¦http://upfield.com:FEDEX¦¦ | In-Use | - |